Report 98-13

THE BUILT HISTORY OF PORT TOULOUSE, ISLE ROYALE,

ACTUAL AND PROPOSED, 1713-1758

BY ERIC KRAUSE

(KRAUSE HOUSE INFO-RESEARCH SOLUTIONS)

VOLUME ONE: NARRATIVE REPORT

FEBRUARY 28, 1998

(REVISED AUGUST 8, 1998)

(REVISED DECEMBER 13, 2004)

TABLE OF CONTENTS

PREFACE

VOLUME ONE: 		NARRATIVE REPORT

PART ONE: 	CHRONOLOGY OF BUILT AND PROPOSED CONSTRUCTION EVENTS (1713 - 1768)

PART TWO: 	INTERPRETATION OF BUILT HISTORY EVENTS: CONSTRUCTION DETAILS (1713 - 1758)

(I) 	PRIVATE CONSTRUCTIONS (CIRCA 1714 - 1758)

(II)	KING’S ESTABLISHMENT CONSTRUCTIONS (CIRCA 1715 - 1758)

(III) 	RELATED KING’S ESTABLISHMENT CONSTRUCTIONS (1716 - 1758)

VOLUME TWO: 		CHRONOLOGY OF ALL EVENTS (1713-1860)

VOLUME THREE: 	ANCILLARY DOCUMENTATION

PART ONE: 	ANNOTATED BIBLIOGRAPHY - SELECT

PART TWO: 	HOLDINGS OF THE MAIN ARCHIVES - SELECT

PART THREE: 	ABSTRACTED BIOGRAPHIES - SELECT

PART FOUR: 	INTERPRETATIVE SUMMARIES - SELECT

PART FIVE:	REPRODUCED MAPS AND PLANS

VOLUME FOUR:	GLOSSARY OF ISLE ROYALE BUILDING AND FORTIFICATION TERMINOLOGY AND TECHNIQUES

PREFACE

Volume One narrates the as-built “nuts and bolts” structural history of Port Toulouse by concentrating on real construction activity of actual buildings, structures and fortified works. Only in passing, to establish context, does it discuss either proposed constructions, or people and places. Completely left to the material researcher is the interpretation of interior furnishings, whether built-in or free standing. To achieve the above goals, the narrative massages the information in a report format.

Volume Two chronicles some of the known history of Port Toulouse. First, in support of Volume One, it details the area’s as-built constructions as well as the ambitious building proposals that would surface from time to time. Second, it discusses, in more or less detail, the area’s other histories (e.g. genealogy, geography, social, economic, military, religious, furnishings, etc.), which might, in the future, form the foundation of a more broadly based interpretive report(s) on Port Toulouse. And third, it indicates some non-Port Toulouse but related back-grounder threads - source material, which if followed, might add additional context to any expanded report.

The manuscript references of Volume Two are either reformatted to facilitate reading and interpretation, or else issued as a précis or summary of the original document. Although these reproductions are more or less accurate (depending upon one’s standard), any final analysis should consult the originals, in micro or photo form, as held, for example, in the Archives of the Fortress of Louisbourg. Because Volume Two is in digital format, this should also encourage not only the detailing of existing précised and summary references but also the placement of new material.

Volume Three presents ancillary documentation in support of the narrative report. Here are found the abridged views of some others who have written about Port Toulouse, as well as some illustrative material.

Volume Four is a glossary of select Isle Royale terms and techniques in support of both the narrative report and chronology of all events.

Finally, the endnotes of Volume One refer directly to documentation replicated or précised in Volume Two.

VOLUME ONE: NARRATIVE REPORT

PART ONE

CHRONOLOGY OF BUILT HISTORY EVENTS (1713 - 1768)

YEAR: 1713

An initial survey of Port St. Pierre [Port Toulouse] found the remains of the 17th century Denis de Tours fort. It also located the portage (about 1/4 league long) joining the harbour and the Bras d’Or Lakes.

YEAR: 1714

By early in the new year, settlement (and thus building construction) had already occurred. Possible, some, if not all of the structures, were of Acadian vernacular design, given that the seven or eight families already established there were from those mainland French settlements. For the authorities , “Petit St. Pierre” and its associated river, was the preferred location for the new settlement. In their scheme, concessions measuring 4 arpents of frontage by 60 of depth were to be the norm.

A survey of the harbour identified a careening place within the cove designated Port St. Pierre. Outside this place, facing the Bay were two beaches, presumably for the use of a fishery. Connecting the Bras d’Or Lakes. to the Bay, at the first cove to the west of Port St. Pierre, was a significantly wide portage [roadway], of a length of 600 geometric paces. According to another source, the isthmus [on which the roadway would have stood], positioned between the bottom of the harbour and the Bras d’Or Lakes, measured 350 toises.

Other observers picked up on the same information and more - including giving a confusing reference reversing the locations of the former places of Le Grand and Petite St. Pierre. At any rate, the remains of the old Denis fort were quite apparent: Square (each face being 12 toise), revetted with sod, and surrounded by a faussé serving as its enceinte. (with two openings and a glacis), it was in such a good condition that its reconstruction (at little expense) was suggested.

But in even better repair - so good in fact that it was still serviceable, - was the pre-existing 17th century portage roadway. Operationally requiring only the brunt strength of men alone, it measured 15-18 pieds wide, and was designed to convey shallops, or even carts, across a distance of some 1900 ordinary, rather than geometric, paces. Finally, at each end of the portage roadway stood an Indian village of 12 to 15 huts each.

The proposed spot for the principal fort was the mountain top which overlooked the two roadsteads, the harbour, other fortifications (two locations), and beaches Preferred was a stone redoubt, but, if cost was a consideration, then one of local wood and sod was an alternate choice. This fort would also serve as a refuge for the new town proposed somewhere at the base of the mountain facing the entrance way to the port. Within Port St. Pierre itself, stood a [pre-existing] careening place, able to handle two ships at a time. Finally, outside this haven, facing the bay were two beaches, one for the inhabitants and the other for vessels.

YEAR: 1715

Early in the year discussions revolved around development plans that included the construction of batteries, a redoubt and a brick kiln. Certainly by August 15, a King’s establishment storehouse already existed. Along with the decision to send a commander to this new post, with forty men - soon to be augmented by another 15 - all of which would require lodgings - orders were given to clear land for a fort and to construct near the storehouse a building (of undefined use). Perhaps reflective of some of this work, unspecified expenses that year, combining service and fortification maintenance, amounted to 3086 livres 4 sols 4 deniers.

The site of the King’s establishment, for the buildings and fort, is clear: north-side, directly opposite of the mouth of the cove of Port Toulouse. Notwithstanding the decision to build, that year’s construction season closed with mixed results. The forge, the bakery and the lodgings for the officers and soldiers, apparently all of earth-fast piquet wood construction, with bark roofs, and with an estimated structural lifespan of only 12 to 15 years, had taken final form; yet the church remained with only its wood cut, the fort had seen no construction activity at all, and the clearing of the mountain, where the redoubt was to stand, had not yet even begun.

Between August 15, 1715 and September 30, 1716, the King’s storehouse recorded a quantity of building materials, which these constructions may have consumed in part or in whole. They included shingles, nails of a variety of types, window frames and glass panes, boards and planks, plaster, bark [roofing] slabs, hinges and locks.

Official policy continued to encourage Acadian families (in one case, referring to four who had arrived at Port Toulouse and in another, to the wintering of them) to settle in the River Petit St. Pierre area. To the north of Port St. Pierre, now renamed Port Toulouse, cultivated land already existed, and even further away, timber trees, estimated to be 100 to 200 years old, were identified as proper for construction work.

YEAR: 1716

At least several King’s establishment buildings were standing. By now too, if not earlier, private settlement, with at least some gardens, had spread around the harbour, from the Port des Marchand to the east, to the Ancien Port (site of the Denis de Tours Fort), at the bottom of the harbour, to the Port de la Riviery and area beyond to the west. Other identifiable places of this period were Nouveau Port, Port [St. Pierre], and Port du Nord. While of an unspoken building type, like the military’s initial endeavours, they too were perhaps of an earth-fast piquet. design. Re-enforcing this view is the criticism, of the authorities, that in this country piquet or pieux construction was actually common despite its short lifespan.

To accommodate the periodical visits of the Commissaire-Ordonnateur to the place, a small lodging (30 x 20 pieds) arose. In contrast to the apparent rule, it was of colombage construction, openly deemed superior to post construction.

Issuing from Letters Patent this year, the Brothers of Charity, if they wished, could proceed to Port Toulouse to build a convent and hospital. At another time, the authorities also granted land (indicated on a plan) for the construction of a chapel, to meet the desire of the Acadians, who, having settled in the area, wished to retain the services of the Récollets of the Province of Paris.

Destined for Port Toulouse, presumably for serving the new fort, was a master cannoneer. So too were an indeterminate number of iron canons and perhaps even a mortar. At that place, the garrison numbered two companies. Notwithstanding, this apparent state of readiness, other plans were in the works. Ordered to the place was the Chief Engineer, to design more elaborate fortifications.

A brick kiln, situated about a quarter of a league from the fort, saw fruition late that year, though the idea of its construction had actually arisen two years earlier. Then the argument went as follows: that brick beautified buildings; that brick structures were, in strength, solid; that they used less lime than stone constructions; that they cost less than timber work; and that there was proper brick clay in the area. Embracing the idea, France last year directed that two brick-makers be sent to Isle Royale, even before its construction had begun. By year’s end, 1716, at least two, if not more, brick-makers were employed.

Another completed project that year was a roadway (perhaps at the site of the original portage) placed between the port and the Bras d’Or Lakes. Consisting of apparently land clearance only, its total cost was 180 livres. It would have measured 341 toise in length.

In early fall, two engineers arrived, to determine the location for a fortification scheme. Possibly, they went even as far as to lay out a fortification trace. For certain, they took measurements, of which several known ones were secured from the proposed redoubt’s location (I): 226 toises to the new Port (F) and 108 toises to the former port (E) [which had served the Denis de Tours fort].

In general terms, the proposed project called for the construction of a redoubt, a building for the troops and two batteries at a cost of just under 107,000 livres. Preparations, including the massing of materials, were planned for the winter and following spring. To be an exact duplicate of Port Dauphin’s proposed redoubt (E) and barracks, though generally at a higher line item cost, it was to be built on a hill (designated I). Thus the fortified works were to be of masonry construction, configured as a Bastion. Each face was to measure 35 toises formed at a 110 degree angle, with two 10 toise long flanks, a 5 toise wide ditch, a 4 toise wide chemin couvert, and a 24 pieds high revetment. In its gorge was to be built a 1 1/2 storey tall masonry barracks (with a basement), capable of holding six infantry companies and its officers.

The two outlying Port Toulouse batteries, (B) and (M) each duplicated in detail, but at a higher cost, Port Dauphin’s Battery (L)  - i.e. “a barbette” carrying 25 cannons - minus its guard house. In contrast, Battery (B), which was to have a guard house, was to be a copy of Louisbourg’s Battery (K) barracks, though at a slightly lower cost. Located at a la terre rouge de l’entrée du port and crenellated to serve also as a magasin or magazin, it was to measure 72 pieds x 18 pieds.

Much larger was building [sometimes called guardhouse or barracks] (I), some 240 pieds by 39 pieds. At each end of the structure were living quarters in the form of a pavilion. In between, double living quarters were defined by a central separation wall running, parallel to the redoubt, down the length of the edifice.

Of interest, though of dubious credibility, an existing battery (alluded to in May of 1717) may have already stood at the site of proposed battery (K), at la terre rouge.  Thus placed to the port side of any ship entering the harbour, this battery would have been distant no more than 120 toises from any in-bound vessel passing through at the entrance bar.

YEAR: 1717

By now, on the original building site, there may have stood at least eight King’s establishment buildings (but whose scaled measurements, if not too the number, appear problematic). As well, there was already an operational chapel, serviced by the Récollets of Brétagne, prior to their replacement by the Récollets of Paris. Still, more buildings were needed, for in anticipation of the arrival of the Paris Récollets, a King’s memoir recommended the conversion of the Roger [Rogé] house to a hospital, and turned over to them, for their chaplain and parish-priest duties.

The hospital that did exist was indeed a mean structure. But a small hut, it was apparently built to that standard. In it, at least three soldiers had already died.  As well, the Father Superior of  the St. Denis Récollets, as chaplain, was reimbursed for his lodgings and for a chapel at this place.

This year the port appeared in elevation on a plan

Growing out of the previous year’s fervour for a massive fortification effort (together with this year’s decision to fortify Louisbourg), plans were formulated for the two companies stationed at this place to undertake some preliminary work. First, at the mountain, they were to remove the stumps from the rising ground or eminence as well as from its height (i.e. the site of the proposed fort) . Then where the curtains of the proposed redoubt joined the flanks (at both the new and former Ports), here either the stumps were to be removed, or else the trees cut down. This would allow the Chief Engineer an opportunity to examine the fortification trace, while preparing the way for the digging of an initial 4 toise wide ditch. As well, 2000 palisades were to be stockpiled. For the carrying out of this and other fortification work, 6,000 livres had been ordered the previous year.

To ensure an orderly fortification effort here, as well at Louisbourg and Port Dauphin, the King [and later, the local council] issued a general ordonnance to regulate the distance (350 toise) from the main body [i.e. from the chemin couvert] of the fortifications in which property concessions, houses, [huts], fences and trees [or vines] were forbidden. The only exceptions were lands laying by the sea necessary for pasturing animals [or for grain seeds] or for fishermen wishing to establish on a beach or beach-like condition. There one could seek a concession on which to build fish-stages, houses, and storehouses, but of wood only. On the other hand, if an unauthorized structure were to appear in the restricted zone, demolition without compensation would follow.

Between October 01, 1716 and September 30, 1717, the King’s storehouse recorded a quantity of building materials, which the King’s establishment may have consumed in part or in whole. They included shingles (though none were consumed during this period), nails of a variety of types, glass window panes, and boards and planks of fir.

In September, the inspector of the fortification approached the storekeeper who was to provide a precise accounting of fortification tools, iron, locks, and the like in the King’s storehouse. Included were to be the smallest of shingles - 1 pied long by 5 to 6 pouces wide - to the largest - 9 to 10 pouces of width. Likewise, boards- by their width, length and thickness - were to be recorded.

Another inventory, for the period October 01, 1717 to December 31, 1717 was equally revealing. It included nails of a variety of types (shingle nails for example), and bull’s eye glass panes. However, of the 3000 shingles on hand, none had been consumed.

At year’s end, the commander reported upon that year’s construction season: There had been no large scale initiative; rather, he had ordered some posts for the floor of the barracks, for partition construction and for general buildings’ repairs. Elsewhere, he had directed the cutting of scrub brush, had dug some ditches to carry away water, and contracted for enclosing a garden of 100 pieds square with piquets.

Also contracted for was the excavation of the basement and foundations of a commander’s house. It was no doubt of 1/2 timber construction, given also its underpinnings and chimneys made of stone, and the use of [hewn] timber elsewhere. In a like manner, an officer’s lodging was also raised.

The fortification statement of expenses for 1717 confirmed some possible activity, at least in the areas of merchandise and munitions. For example, that year, at this place, for different work, there was expended 10,697 livres, 2 sols, 4 deniers. Purchases during the same period added another 2,494 livres 10 sols to this amount.

Critical of the situation at Port Toulouse was the theme of another report emanating from the place itself. According to this observer, and despite facts to the contrary, he maintained there were no storehouses, barracks, or lodgings for the officers. Neither was there a church nor a hospital, or indeed, even a guard house or prison. Clearly this was all hyperbole - e.g. the existence of the barracks at  Louisbourg and Port Dauphin were equally denied  - and is perhaps best interpreted  as follows: the existing barracks were primitive, of wood, claimed to be of short duration, and no doubt, hurried and poorly planned.

This state of affairs did not mean, however, that plans had not been afoot to improve the situation. Indeed there was a scheme: Firstly, the next spring, with the labour of soldiers, to prepare the trace for the construction on the mountain of the bastioned redoubt (with entrenchments), there needed to be cleared, of its stumps. an area 60 toise (of length from the new port to the former one) by 30 toise of width. Secondly, to meet the King’s desire for a proper barracks, neither the existing one, which was summarily dismissed as mere huts for the soldiers, nor the commanders and officer’s lodgings were to be enlarged.

This idea, to increase the size of the buildings, may have developed even so far as to produce an actual plan. Though problematic, this undated scheme, drawn by F.N. D’Asseleur, purports to illustrate both existing and planned constructions. In the main it focussed on buildings only, though, in passing, it noted that regular fortifications ought to be built to enclose them, and that a powder magazine ought be placed at the rear, to the west of an enlarged commander’s lodging.

In this scheme, there were three “existing” buildings formed around a parade ground: two of them were parallel to each other, with their gable ends facing the harbour, while the final one was located to the rear of and perpendicular to the others. The western structure was the barracks, its eastern companion the King’s storehouse and chapel, and to the rear, a lodging complex for the commander, subalterns, storehouse-keeper, and chaplain. Proposed for construction, without increasing the size of the [existing] enceinte, were two projects: One, and then the other, of a bakery or a forge at each end of the commander’s complex to increase its length; and a separate lodging, of an unspecified use, opposite the commander’s complex, on the far side of the parade ground.

An oddity this year was the desire to construct a brick kiln the following spring [1718], considering that one was already operational. And yet, this year 45,000 bricks were awaiting firing and the construction of a stone kiln. Possibly, this latter structure was supplementary, to the existing one, at the same site.

At any rate, the inspector of fortifications was directed to pay close attention to the kiln’s operation. Not only was he to ensure that the workers were covering the bricks, but also to examine the kiln itself, to confirm that snow or rain was not damaging them due to worker carelessness in covering the [kiln].

This year the commander applied for a land concession, of 3 arpents on each side of a river, at the bottom of the harbour.

The 1717 census was revealing. According to it, the place numbered 119 individuals: of the 26 resident families, 16 [68 individuals] benefitted the colony since they either worked at their trade or were engaged in the fishery. In contrast, the remaining 10 [51 individuals] were a drain upon the King’s establishment - for in the near two years they had been at Port Toulouse, all the while receiving rations from the King’s storehouse, they had not cleared land or produced a garden.  At this time, according to the Governor, at least some of the Acadiens were living on the petite riviere de St. Pierre, a place susceptible to spring floods, about 5-6 leagues from  Port Toulouse.

Using the [portage] roadway, several soldiers from Port Dauphin deserted this year. Possibly, as they passed over the portage, they would have noticed the cabin where that year part of the rations (the rest being in the woods) were being stored. As for the regular storehouses, they stood mostly empty, not a consumable, like a hatchet or iron or steel, to be had.

YEAR: 1718

The brick kiln continued its work. For example, at Louisbourg, its accounts recorded the receipt of 28,000 bricks from Port Toulouse, at a charge of 10 livres per thousand. Possibly some of these bricks were fired in the new masonry kiln, now built  (for 486 livres 13 sols 3 deniers) and, fortuitously, described in some detail. That year too, there was an establishment purchase of 61,000 bricks for some unspecified reason

Various King’s establishment accounts also described or suggested a number of other structures at Port Toulouse: There was the residence of the Récollets, where a request of 1717 for 100 cords of firewood was finally authorized,  as well as the fact that the Father Superior of  the St. Denis Récollets, as chaplain, was reimbursed for his lodgings and for a chapel at this place; In addition,  the chapel of the Récollets was also in receipt of funding for its maintenance; And so too was there an active forge, an active bakery,  and an Inspector of Works - and, for the surgeon, a residence rented, at Royal expense, for 200 livres.

Repairs were also revealing: 531 livres spent on the chaplain’s lodging and church; another 240 livres on the commander’s houses; and finally, 268 livres on the barracks, guard house and prison, for piquets, sod roofing slabs, moss and labour. An observation also arose this year that if one were to clear off the mountain for fortification works, the trickle of water which now reached the barracks at its base, would dry up.

With Louisbourg, now the capital, with many centralized functions, the expectation of reduced costs at Port Toulouse was real. Planned for withdrawal were the following services: King’s storekeeper, armourer, baker and surgeon. Also, only a single officer was to remain. In response, the garrison, numbering more than 151 men, was withdrawn, but because of the working brick kiln, a small number of men remained behind. When the removal of the storekeeper actually happened, so too went all of the King’s items in the storehouse, excepting the cannons.

This year another redoubt project surfaced (though this time with an accompanying plan), and, like the 1716 proposal, the same mountain received consideration. However, not only was its proposed cost to be lower (circa 52,000 livres) , but also, its design was far more primitive and less durable. For example, this scheme envisioned the following: the use of earth-based bonding mortar for both wall and chimney constructions; a 5-storey machicolated tower (A) that incorporated horizontal log technology; a series of perimeter masonry buildings (B) which were so overbuilt that, even as they intruded upon the very parade ground they were to define, they provided too few living quarters; and, finally, a number of attached military features. Together with the perceived  lack of a source of nearby water, the plan was attacked critically.

YEAR: 1719

The existing fort was not large, mounting only six 6 livres iron cannons (with 200 canon-balls) Nearby, wintering until the spring (1720), was a detachment of men sent there from Louisbourg to relieve the pressure on fuel wood. Thus, at this time of the year, the number of men in lodging would have been unusually high. Notwithstanding this anomaly, with the recall to Louisbourg in October of the storehouse keepers, the inspectors of works and the bakers both here and at Port Dauphin, the proposed reduction of establishment staff at this place continued.

Some unspecified buildings were repaired before the return of the Chief Engineer to the Island. Other activity included the provisioning of bricks (50,000 or more), shingles and boards for Louisbourg. The strategy that this place be a prime supplier to the new capital was clearly under-way. Even the services of the surgeon, once planned for withdrawal, but now deemed absolutely necessary, were retained to attend to the soldiers who were supplying the bricks and wood for the fortifications.

The amount of funding requested for the machicolated tower was actually lower than the original 1718 estimation. For 30,000 livres , not only was the construction of this pièce-sur-pièce tower to proceed, but also repairs to the existing lodgings,  to allow for an increased garrison, were to occur. As well from this pot of money was to flow expenditures, including that for an inspector of works.

YEAR: 1720

To Dominice de Perrotché, of France, the inhabitant, Gabriel Rogé [Roger] sold his habitation Measuring 80 pieds of frontage, the property bordered upon that of Joseph Dugas at one end, and , apparently, the brick kiln, at the other. Of interest, of the three fore-mentioned individuals, that year’s census, which combined the names of the inhabitants of both Port Toulouse and Petit Degrat, enumerated only Joseph Dugas. Noteworthy too, a Joseph Dugas (among others) was paid for transporting bricks to Louisbourg.

Again to winter over to the next spring (1721), was a part of the Louisbourg garrison suffering from a continued lack of proper lodging in the capital. Because in this outport there were sufficient [rudimentary] buildings to house the men, it was even proposed to keep the married officers over, since they were not necessary to the Louisbourg construction effort during the upcoming construction season.

YEAR: 1721

In the spring, a discussion noted that the brick kiln operation was in need of help. Recommended was the stationing of, not a company, but rather a detachment of fifteen men, not only to assist and to be kiln workers, but also to prepare and to stockpile other construction materials needed for the Louisbourg effort. Indeed, with strong official support, provided that they settle there as workers, at least five soldiers were to ask that they receive an outright discharge.

A source noted that 54 individuals now comprised the [civil] establishment. Once again as well, soldiers (an entire company) from Louisbourg were to join the existing military station, to winter away the months. However, their orders were that they return before the new construction season.

YEAR: 1722

Port Toulouse again supplied finished building materials to Louisbourg, this time in the form of carpentry and boards to the Commissaire-Ordonnateur for the construction in the capital of his private storehouse. As usual, the place continued to identify possible fortification materials for export to Louisbourg. In an expansive mood, the Chief Engineer was also to go to Isle Madame, and if he deemed fortifications for Port De Nerichac as practical, then the garrison at Port Toulouse was to began stockpiling building materials for a battery.

The census for this year identified 13 Acadian families consisting of 76 individuals as in residence. In garrison were 62 soldiers, drawn from five companies.

This year the stretch of land between the harbour and the Bras D’Or lakes was reckoned at 600 paces.

YEAR: 1723

Disaster struck prior to April 06 with the fire that destroyed both the kiln and its hangar. The Louisbourg contractor, now forced to pay an increased cost for his bricks, received 800 livres as compensation. Notwithstanding the added problem that the clay had also become scarce, its reconstruction, once the frost left the ground, went ahead.  Re-named the Nouvelles Briqueteries, added to it were more workers, and a second baking, of 50,000 bats. This, despite a criticism, that the bricks being received at Louisbourg, were too soft.

So poor was the civil establishment, spread around the harbour, that the inhabitants were unable to undertake the construction of a church (though soon, if not earlier, one did appear to the east of the King’s establishment). At this time the port numbered 225 individuals: 50 men, 45 women and 130 children. Of these families, none employed fishermen.

The King’s establishment, at this time, consisted of at least five structures. Three smaller ones parallelled the water, with a substantially larger building - and a smaller one east of it - squirrelled close behind. To the west, stood a navigational marker.

A frigate, ordered to go the place [in 1724], was to collect materials for the Louisbourg construction effort. For this, and reasons of security and the fishery, plans to fortify the place remained active. Called for were estimates, to be sent to France.

Again, the [portage] roadway joining the Ancien Port of the harbour to the Bras d’Or Lakes appeared. Located north-west of the proposed mountain redoubt, immediately to the west of the river of the Ancien Port, it was wide if compared, proportionally, to building lengths in the area.  Of interest, some structures even stood in its path, at its harbour side.

YEAR: 1724

The frigate arrived, for on-going duty at Port Toulouse and Port Dauphin, to collect materials for the capital’s construction effort, but not to off-load until the suspension of that season’s work. As Louisbourg needed workers, the ship was directed to leave seven or eight of its sailors behind before proceeding to the outports. To free up even more labour for Louisbourg, there arose a proposal that a militia of fifty men be formed-up, and that only eleven of the existing sixty man garrison be left behind. Notwithstanding these ideas, the entire garrison that construction season vacated the place for Louisbourg. In addition four French kiln workers (not soldiers), were dedicated [at the kiln], for the month of September, to meet the needs of the Louisbourg project.

By now the Acadians, according to one account numbered 195 souls. In contrast, the official census identified 262 individuals, of which not all were Acadians: 47 families of which there also 40 women, 16 boys over fifteen years of age, 65 under fifteen years, 62 girls, 1 servant, 16 engagés, and 15 fishermen. By trade, many were carpenters or boat builders, and though not identified as such in the census, apparently, many too were tavern keepers (rather than the preferred farmer). By another account, the Acadians had all arrived previous to this year.

YEAR: 1725

Once again, the same frigate arrived carrying orders similar to those of the previous year. In contrast, France’s comment upon the idea that a militia replace the troops, was negative; and, in fact, this year the garrison, of sixty men, was to stay put. Whether, in size, it would continue as a company or detachment was left open to a firm recommendation one way or the other. Following upon this, a decision was reached: twenty-five to thirty men were to report to Louisbourg the following spring, leaving the remainder lodged as a detachment, with any additional expenses forbidden.

Placed on the back burner, though ready for resurrection once Louisbourg was fully secured, was the funding required for the proposed redoubt.

YEAR: 1726

As planned, a reduced garrison was lodged at Port Toulouse during Louisbourg’s construction season. The detachment now numbered (prior to France’s approval), but thirty men. That in stark contrast to the substantial increase in the general population at this place since the last census -  to 336 persons, grouped into 59 families, consisting also of 52 women, 27 boys over fifteen years of age, 81 under said age, 80 girls, 19 domestics and servants, and 22 seaman, fishermen and beach men.

YEAR: 1727

The acting commander wanted to rebuild an unspecified building. This structure, no doubt, was the barracks. Apparently, only its back-to-back fireplace was in good repair. However, lacking workers, he moved the project forward, to 1728.

YEAR: 1729

Once again fortifying the place became a hot topic. So much so that the Chief Engineer, then in France, noted that he had drawn up plans, preliminary to actual work. These he had decided to forward to his French masters.

YEAR: 1730

As of this year, unfulfilled remained the project to rebuild the barracks building.

YEAR: 1731

The barracks continued to fall into ruins. Grouped on two sides of it, two to a side, were four smaller structures. and to the south-east, at [Grand] St. Pierre, the church and a grouping of unspecified buildings (but, no doubt, including the house of the Récollets). To the north-west, beyond the mountain, Petit St. Pierre and the Ancienne Briquetrie complex, consisting of two structures, with a number of unspecified buildings south-east of it. Further west, then around the harbour, first past the Rivière à Tillard, then beyond lay Pointe à La Sonde, to the south west, the Nouvelle Briqetrie complex, consisting of three structures. A scattering of other building about the harbour had also taken form.

Construction plans for Louisbourg called for an expanded effort. So, once again, likely in the spring, the troops (excepting six only) from here to there were to transfer, to increase the size of the workforce at the capital. A sojourn no doubt of welcome relief given that the existing structures had so deteriorated as to call into question the continued military presence at this place without the construction of a small barracks and commander’s lodging. This being so, then opportunistic would be to place these constructions within the fort itself.

Furthering the argument was the Chief  Engineer’s submission that these structures, raised 12 or 13 years earlier [actually 1715], were flimsy, of only simple piquets without any timberwork, located at the bottom of a waterfall, in a marshy area or cesspool. The buildings, now rotten, were falling into ruin, and despite an expensive upkeep, its occupants were housed in miserable conditions. His recommendation - that they be rebuilt if one wanted to maintain a garrison of sixty men.

Summarily dismissed, at least in this instance, was to construct in piquet or even one-half timber. Since both techniques demanded a mortar rendering finish, both inside and out, and yet, shared the use of the same roofing materials, floors, timberwork, partitions, hardware, etc., as did masonry, its price vis-a-vis one-half timber, was actually only about 1/3 more. This he thought a bargain, given masonry’s superiority of strength, longer life, lessened fire hazard, and better protection against extreme cold (also, if a fort was ever constructed, these buildings could serve another use).

Not surprisingly then, the Chief Engineer prepared and submitted his plans for a masonry complex, with a battery in front, overlooking the entire harbour. One building to house a soldiers’ barracks, a guardhouse and a prison with a detached latrine; a separate lodging just for the commander; another building for the officers, a chapel, a storehouse and a [bakery] oven; a powder magazine; and an earthen battery à barbette, with four bastion style orillons, to house the existing seven cannons. (i.e. presumably, to be transferred from the existing fort). A palissade fence would surround all. To be located on a peninsula (Point B), thus at the rear of Grand St. Pierre, or some distance from the existing St. Pierre buildings, at an estimated cost of 21,682 livres 10 sols, the Chief Engineer had placed the complex in a dry spot, near good water. Attendant were also a garden, a yard, a farm yard, and a parade ground.

A new fort, if desired, was, as in the past, still a redoubt at the top of the mountain (A), but, to save expenses, small and square, without any enclosed garrison lodgings. Despite this turn, the earlier more elaborate, more expensive proposal remained active in that the Chief Engineer supported it should the King chose to fortify the place. Perhaps underlining his indecision, the Chief Engineer did not produce an estimated cost for the scaled-back fort.

Finally, the [portage] roadway joining the Ancien Port to the Bras d’Or Lakes was again visible. Several Petit St. Pierre buildings, as before, continue to stand in its path.

YEAR: 1732

In June, having seen the 1731 plans and devis, the King approved the construction of the buildings and battery. Thus, in late fall, the order was given that, the following spring, the required materials were to be stockpiled, and the foundations laid. Notwithstanding that the original scheme had sited the fort on the peninsula, the Chief Engineer decided that, as well in the spring of 1733, he would make a final location determination.

Less certain was the construction of a mountain top redoubt. For sure, it was thought that one with loop-holes would be effective while not costly. However, before deciding, the King wanted separate plans and a construction devis of the fort and of the redoubt sent to him.

This year the commander undertook some minor repairs of an unspecified nature, costing 134 livres.

YEAR: 1733

Asked for, and acted upon, was that 6,000 livres be set aside for the barracks project, and the King’s contractor both obtain the workers and bid upon the project. In the spring, the Chief Engineer and this contractor visited the place, prior to the contractor’s stockpiling of several building materials. It was during this reconnoitre, his first in four years of Port Toulouse, that the Chief Engineer observed that where on his plan, he had marked an “A”, indicating the site of his projected barracks and officers’ buildings, there remained, by half, an area severely eroded by the ocean. As well, this place required a major excavation effort, of more than 1000 toises, to landscape the area and create the ditch to divert the water-runoff from the mountain. Thus followed a decision to re-locate the project to the place of the original barracks.

Two sets of conflicting designs emerged at this time.

The first, much in the spirit of the 1731 proposal (but without a powder magazine), saw a battery oddly skewed towards the northwest to accommodate twelve cannons. There were now only three bastion style orillons, of which two had changed shape. Conveniently, the plans carry many dimensions directly expressed; for example, for the barracks (not including its detached latrines) - 73 x 25 pieds; for the commander’s lodging - 57 x 29 pieds; and for the storehouse/chapel (not including its attached bakery) - 73 x 25 pieds. All buildings were masonry, and, excepting the latrines and bakery, stood 1 1/2 storeys tall, with usable upper floors, and hipped roofs. Two were aligned parallel and the other, the commander’s in the rear, perpendicular to them, to form up around a central 132 x 90 pieds parade ground.

Both a construction Devis (by the Chief Engineer) and a Marché (raised for the contractor’s signature since this specific project went beyond the scope of his 1725 and 1730 Louisbourg marchés ) were issued in support of this first design. Fleshing out further details, they, for example, described an earthen batterie à barbette (which, with the buildings, the King this year had ordered to be built), revetted with sod, with ten to twelve cannons placed upon a wooden plank platform. Surrounding the buildings and battery was to be a 7 1/2 pieds high palissade work, and beyond, encircling the palissades, a protective ditch, to divert the runoff of water from the mountain away from the buildings, battery and parade ground.

Of interest, to the contractor’s initial bid was sometime later added (without a price) the planking for the gun platform for the battery. However, while the Chief Engineer on September 18 discussed the platform in general, he did not detail it in his specifications. In contrast, 10 days later, on September 28, the planking re-appeared in the contractor’s specification (also without a price), but was subsequently crossed out as an active item.

Like any scheme, ancillary structures would have been necessary to the success of the project. These included bridges, forges, lime kilns, and the like, which the contractor was to raise, at his own expense. In addition. he was to guarantee his work, for one year and a day, and, for some reason, seemed to have agreed to have window sashes and frames made in Louisbourg. As for his charges, the contractor, must have been pleased, for what he bid and what he got were most often the same. Of the few of his bids which were higher, and thus lowered (earthen mortars, flat-stone and doors/shutters), to see his lower bids in turn raised in the final contract (enduits, including the whitewash, local cut stone, and sod) must have been satisfying.

Outright apologetic of this marché were some Louisbourg officials. Not only did the Port Toulouse marché not compare favourably in price to Isle St. Jean where half-timber was the construction of choice, but also it did not measure up in other ways: Rubble-stone, which comprised the brunt of the work, was rare, with only about one-half readily available. As a result, both it and the limestone, which was needed for the mortar, and came from Spanish Harbour (Sydney), required transport - thus producing a higher cost than at Louisbourg; Similarly, iron, lead, glass and like materials, and its associated labour, cost as much, if not more; and, finally, for woodwork, its charge was as low as it could go. And in a final defence, no, the contractor was not making an excessive profit.

The second set was more in the spirit (though with a less skewed battery) of the 1734 plans. It was at this time that a relocated fort from the peninsula of the 1731 proposal to the site of the original barracks emerged on a plan. In this scheme also re-sited (with respect to 1731) were the bakery and powder magazine. Added were two major building wings, a small wing to the chapel, and lodgings for the chaplain and surgeon - and two large gardens. The fort - small, two-bastioned, of earth and sod, with surrounding palissades - had also taken on a ditch (beyond the palissades) with an entrance bridge, and in general design, become more complicated. There was also a partial breakwater, where the peninsula was closest to the battery, and, presumably, susceptible to harbour erosion.

Also according to the second set, structures stood about the harbour much as they had in 1731, save the King’s establishment buildings, having, of course, made way for the proposed fort. Immediately to the east of this new arrangement, stood a pre-existing structure, of an unrecognizable type, shown in elevation, with an outbuilding and garden.

In September, the Boston Gazette, expressing concern, in case of a war between France and Britain that the fortifications at Port Toulouse were already underway. In actual fact, the contractor was only stockpiling the materials required for the project (and for the new barracks in particular). His work completed during the summer, he then set the spring following as the time for actual construction to begin. However, the contractor was not to demolish the original barracks, until both the new one and the commander’s lodging had been completed. Also decided, to dig around the site a small ditch (which, apparently, the original barracks had lacked) to divert water-runoff from both the mountain and the marsh.

Perhaps as late as this year, to the west of the King’s establishment stood a small hill brandishing a navigational cross. The establishment buildings themselves took a common form: Three small buildings facing the harbour, with a larger one, perpendicular to them close behind, with another smaller one to the east. In the Grand St. Pierre area a large number of structures lay, with others scattered about the harbour.

Once again entertained was the thought to build a small redoubt on the mountain, but this time with critical analysis. The side of the mountain overlooking the anchorage of petite St Pierre was so steep that neither musketry nor cannon fire could cover it. As well, from this mountain location, out of reach were ships laying at anchor in the Bras d’Or Lakes.

Other activities that year included the chapel receiving pine boards, for some unspecified work. As well,  numbering around 32, there continued, at least to the first of October, less than a company-sized detachment at that place.

Finally, the [portage] roadway joining the Ancien Port to the Bras d’Or Lakes remained in place, and no doubt operational, with, as before, several Petit St. Pierre buildings standing in its path. Place names again appear: beginning near the entry to the harbour, moving from west to east: Nouvelle Briquetrie, Pointe à la Sonde, Rivière à Tillart, Briquetrie, Petit St. Pierre, St. Pierre, Pointe à Coste.

YEAR: 1734

Received from France was the go-ahead for the project. Accordingly, the Chief Engineer aligned three buildings for construction, but excavated only two - the barracks/guard house and the commander’s lodging. He had planned to raise the storehouse/officers’ lodging as well, but stone being rare in the area, and not enough sufficiently stockpiled, he postponed its construction and completion to the next spring. At that time his son, having this year just become an engineer, and

needing the learning experience, would assume responsibility for this aspect of the project.

Notwithstanding this setback, the Chief Engineer was actually so busy on his Port Toulouse and Port La Joye projects, and so absent from the capital, as to concede that he had been forced to delay his plans for specific works at Louisbourg. At Port Toulouse, what he accomplished was that by November, near complete not only was the ditch, but also the masonry barracks and commander’s buildings, with their walls up, their first floors ready to receive their joists, and, if the wood had been stockpiled, closed-in would have been their roofs. Described in a provisional toisé of the work completed, and shown in the colour red on a plan, they and the storehouse/chapel were scheduled for completion (inside and out) by June-August, 1735. As for new proposed work, cost estimations were submitted And, as a final accounting for that construction season, the contractor presented his bill - for 6,000 livres (which matched the funds previously requested for that year as well).

Even as these buildings, which were to serve as an epaulment for the parade ground, rose off  their foundations, the Chief Engineer contemplated design changes. Perhaps, he noted, though this work could be postponed, ought there not be an enlargement, or even additional structures, to accommodate any future desire to increase the size of the detachment? Consequently, a number of plans, with differing details, issued that year.

Two of the schemes were, generally, in the spirit of the winged design of 1733. They differed in that the winged bakery, now a separate building, transformed itself into a proposed soldier’s barracks; the winged chaplain’s and surgeon’s lodgings was now a proposed officers’ lodging and storehouse; the small wing to the chapel had disappeared; the powder magazine {colour coded as a proposal) had moved back to its 1731 position; and added were two ramps for accessing the battery. Finally, in some other details too, such as dormers, door/window locations/numbers, and roof design, did these two 1734 plans differ from their 1733 counterpart, but so too in some of the same details did they differ between themselves

Also like the winged design of 1733, these two schemes envisioned buildings of a square enceinte flanked by two bastions joined by three curtains with its two terminating flanks closed off on the harbour side by a batterie à barbette. Also like 1733, this fort took the form of a surrounding earth and sod parapet, with a ditch, and an entrance bridge (but now of a combination stationary/draw design). In contrast, this time its exterior palisades were to be placed directly in the ditch.

An alternate composition, one with loop-holes walls, had apparently been discarded for several reasons, following the Chief Engineer’s objections that, defensively, compared to the current proposal, it was inferior. According to him, uncovered walls performed poorly in the island's climate. But to bring in stone to the construction site was a difficult matter that would greatly inflate the cost of such a work. Likewise discarded was another alternative, for a fort built entirely of palisades, for such a work was weak, even when constructed of large cedar palisades (a wood species which he noted did not even exist on Isle Royale).

As before, place names, appear: beginning near the entry to the harbour, moving from west to east: Nouvelle Briqetrie, Pointe à la Sonde, Rivière à Tillart, Briquetrie, Petit St. Pierre, Fort, St. Pierre Paruisse, and Pointe à Coste. But for the first time, this year there surfaced the first general view of the place. Looking in from the harbour, towards the north-east, an isolated panorama, from Petit St. Pierre to the Parish of St. Pierre, revealed buildings and their oft fenced-off properties ringing this portion of the harbour. As well shown in elevation, in approximately the same location as the first King’s establishment, was the proposed fort and its buildings, and, to the south-east, the Parish church (perhaps forming a part of a larger complex that included the residence of the Récollet’s), and a bit further, the cemetery. On the mountain, the place of the proposed redoubt, an idea which had not yet died - for now thought best was a simple construction, consisting of large posts, with a simple ditch, and capable of holding forty men - stood a lonely navigational marker upon a treeless terrain.

The general census for this year revealed a substantial decrease compared to the last one, of 1726. Now, there were only 34 families consisting of 199 persons. Of these individuals, 30 were women, 26 were boys over fifteen years of age, 47 were under fifteen, 47 were girls, 7 were domestics or servants, and 11 were sailors or fishermen. As for the garrison, once again, numbering around 33, it was less than a full company.

Finally, some minor repairs to the King’s buildings at this place were undertaken during the year, and the status of the [portage] roadway joining the Ancien Port to the Bras d’Or Lakes remained as before.

YEAR: 1735

Although Port Toulouse was planned to be in a state of defensive readiness by the end of August, it was not until this year that the King actually authorized a particular scheme. But no doubt not unexpected was his approval of the 1734 proposal (i.e. not his less complex 1733 project) for a earth and sod fort to enclose the King’s establishment. Accordingly, the Chief Engineer would return to the place, his intention being the establishment of a batterie à fer cheval (horse-shoe battery).

Because that year there were few workers available for the Louisbourg project, preference was given to finishing off the roofs at Port Toulouse.Thus, by late summer, the construction of the buildings were well advanced, with their occupation now slated for the end of September. Consequently, by, or near, the end of the construction season, the only work remaining, and planned for completion that winter, was described as of very little consequence: for example, in the commander’s lodging, there was to be the setting of some partitions in the upper 1/2 storey and storey below.

The buildings now completed were described as follows: the commander’s, the barracks, the storehouse, the bakery and the chapel, with the commander, the officers, the soldiers, and the munitions all in their proper places. However, on hold, though declared a good idea, was the proposal to increase the size of these buildings [i.e. to add the wings shown on earlier plans], to accommodate an increased garrison size should the need ever arise.

Accordingly, the Chief Engineer’s son forwarded the provisional toisé of work completed that season to his father, with the Chief Engineer’s intention to send the final toisé to France the following year. By one accounting, the contractor this year received 6,000 livres to be applied against his completed work that same construction season. In actual fact, he would receive 9,682 livres. However, the related remaining work - the enceinte to close in the establishment - though deemed essential, had been suspended. Louisbourg needed the funds to complete its work, and not until then was the fortification project at Port Toulouse to begin.

Once again the mountain redoubt was considered and dismissed. Still on the table, from last year, was the thought to build a small square place capable of holding a certain number of men.

YEAR: 1736

On October 15, the final toisé (now missing) described the buildings which had been declared completed that May. The lodgings of the officers, of the commander and of the soldiers, as well as the rations storehouse and bakery, were now occupied  (as too was the prison). Mass had been said in the Chapel. Unfortunately, the nearby mountain caused two chimneys to smoke, but if a mason had been available, raising their stacks by 3 pieds would have solved the problem. Consequently, this repair was scheduled for the next year.

For 1736, the reported building expense was 5877 livres 16 sols 2 deniers. For all years - to October 15, 1736 - the final cost for the buildings totalled 32,437 livres 18 sols 7 deniers. The contractor, with his expenses outracing his payments, had received funds as follows: 1733 (6000 livres), 1734 (6000 livres), and 1735 (9682 livres), leaving thus 10,755 livres 18 sols 7 deniers as a final reckoning.

YEAR: 1737

The weather conditions at Louisbourg had severely deteriorated the Port Toulouse bricks used in the initial construction of the King’s Bastion barracks. Accordingly, a new supply was sought, in New England. Unmentioned was the future of the brick kilns at Port Toulouse.

By now, the population of the Island engaged in the fishing was cited as 4079 persons. Of these, 183 resided at Port Toulouse.

YEAR: 1738

The Récollets of Brittany had taken possession of some buildings at Port Toulouse and Niganiche. Originally they had been built by the Récollets of Paris.

In the spring, the contractor submitted a small bill, of 423 livres, for having undertaken unspecified repairs to the King’s buildings and to the lodging of the garrison. Later, in the fall, he submitted another bill, of 257 livres 18 sols 9 deniers, to be drawn on the fortification account, for 1433 palisades which he had supplied. Following this the commander submitted two bills of his own: of 666 livres 11 sols 8 deniers, for unspecified, diverse works made at this place; and of 6 livres for a [minor] repair to the oven of the King’s bakery.

Apparently until now the buildings of the fort had not been enclosed by a fence[s], to confine the troops. Thus what better use of the stockpiled palisades, which, daily, were increasingly decaying. So they did the work, at a cost of 924 livres 10 sols 5 deniers.

This year a brick stove was installed in the home of Collongue, the surgeon.

YEAR: 1739

The commander submitted two repair bills: one, of an unspecified nature, for 212 livres, and another, for the King’s buildings, of 61 livres.

YEAR: 1740

The land at this place was nearly all rock, suitable to the raising of cattle and poultry. Accordingly, that’s what the local inhabitants did, as well practising [boat] building. Thus, from Louisbourg, they had to procure their comforts.

The King’s chapel was mentioned this year.

YEAR: 1741

An accelerated programme that year to complete the fortification walls at Louisbourg included the transfer of at least twelve solders from Port Toulouse. Back at the place, the commander would spend 36 livres 4 sols on assorted repairs to unspecified buildings. According to one account, he had twenty-six men under his command.

YEAR: 1742

The commander submitted a bill of 27 livres for unspecified building expenses.

YEAR: 1743

According to the Commissaire-Ordonnateur at Louisbourg, Port Toulouse was a well established post but without fortifications, or even an apparent need for any. However, it did have a detachment, this year numbering twenty-three men.As for its King’s establishment buildings, they underwent some minor repairs, costing 138 livres 2 sols 4 deniers.

YEAR: 1744

Mention was made of the King’s chapel. So too of the barracks, where the commander was paid 2 livres 10 sols for a fishing line required for sweeping out its chimneys. And also mentioned at least one battery, repaired, and, possibly, missing  six iron cannons, they having been  transported from Port Toulouse to Louisbourg.

Notwithstanding this activity, plans for the next spring included the withdrawal of the detachment to Louisbourg, leaving but two men. If Port Toulouse were attacked, the burning of its piquet houses could be replaced, at a minimal cost, in time of peace. In fact, at this moment, late fall, the inhabitants were actually in the woods, living in huts, to which they returned each night.

YEAR: 1745

Port Toulouse had about 200 inhabitants, living in straggling houses, without any regular defence, or so said the English forces who, on May 02, attacked the place. On May 04, they reported back that, owing to the presence of more French and Indians than expected, they burnt only a few houses and withdrew. Thus on May 10, ordered to return, they destroyed the settlement - by burning the houses (including that of Nicolas Trejeat and the King’s storehouses) and demolishing the fort. Their task completed by May 16, the town in flames, the fort destroyed, they had also killed some French, and took a few women and children as prisoners.

At Port Toulouse, there was a cemetery where some Mi’Kmaqs were buried . It too suffered damage, as its crosses were broken and corpses were exhumed and thrown into a fire.

YEAR: 1749

By spring, a civilian re-settlement had already begun. According to one source, by the fall, there were 45 families consisting of 282 individuals at that place or near-by. For them, help was provided, in the form of useful items, including nails.

In August, the garrison had arrived. An undertaking to quarter the men was then initiated. The plan: to construct a barracks, and a storehouse. In all, 4,200 livres was ordered for payment on provisional lodgings. By August, 2000 Boston boards, costing 110 livres, for the roofs of these two interim buildings had been purchased.

In all, between 1749 and 1750, Jean Durand, a master carpenter, was to erect six structures and a fence, to meet the needs of a company in garrison. The five main buildings, all of earth-fast piquet construction, were caulked with clay bousillage and generally had wall plates, timber roofs with board coverings, wooden floors, partitions, doors (with hardware), glazed windows (with hardware), and fireplaces and chimneys. Their final cost, when payment was made in September, 1751, was 8290 livres 6 sols 10 deniers.

Following a site measuring-up, 400 livres of this amount, was for the general excavation: to level and make ready the parade ground, to provide earth for the needs of the buildings, and to make level the surrounding terrain This completed, construction proceeded as follows:

(1) Piquet lodging (119 running pieds of perimeter walling) for the commander - 1845 livres 11 sols 10 deniers (not including its furnishings).

(2) Piquet Barracks (273 1/2 running pieds of perimeter walling) for 48 soldiers and lodgings for three officers, the chapel and a prison - 2879 livres 8 sols 9 deniers (not including its furnishings).

(3) Piquet building (116 1/2 running pieds of perimeter walling) for the rations storehouse- 593 livres 16 sols 3 deniers [Corrected total: 565 livres 6 sols 3 deniers].

(4) Piquet building (107 running pieds of perimeter walling) for the chaplain and the surgeon - 1438 livres 6 sols 8 deniers (not including its furnishings).

(5) Piquet building (27 running pieds of perimeter walling) for a bakery - 194 livres 15 sols (not including its furnishings) of which the oven and chimney alone cost 100 livres (Note: this structure, some distance from the others, incorporated the two existing walls of a former [pre-1745] building).

(6) 1/2 timber sentry box - 24 livres.

(7) Piquet palisade fence (478 running pieds ) - 557 livres 13 sols 4 deniers.

YEAR: 1750

In June, an accounting of the mutiny noted the existence of a King’s storehouse, and inferred both a barracks (with possibly a chambre), and a commander’s lodging (with a salle). In more detail, another source illustrated five independent structures as following: A commander’s lodging, with a detached, but quite small, out-building for his own use, a large barracks (with 24 bunks for 48 solders)/subaltern (for three officers)/chapel/prison complex, a lodging for the chaplain and surgeon, and a rations storehouse. Enclosing these buildings was a perimeter fence. Missing from the 1749 building descriptions was the bakery (located elsewhere, beyond this complex) and the sentry box (no doubt too small to illustrate). As well unmentioned in 1749, but noted this year was a guard house. Not included too were fortifications, explaining why, that fall, a trip was scheduled for the following spring, to reconnoitre the place, to determine what works might be required.

The four buildings formed up as follows: the rations storehouse (westerly) and commander’s lodging (easterly) stood in a line, their long sides facing the water. Parallel to them, in behind, lay a longer building (northerly), the barracks/officers’ lodging/and chapel. To the east of the barracks complex and commander’s residence stood the lodging of the chaplain and surgeon.Apparently, to these buildings, some hardware repairs, amounting to 179 livres 8 sols, were required that year.

According to a census of this year, there were established at this place 46 families, consisting of 77 men, 41 women, and 118 children. At least one of the inhabitants was to receive nails, for an unspecified use, from Louisbourg’s King’s storehouse. In the settlers’ inventory were also numerous animals - according to the same census: 96 beef cattle, 20 calves, 18 horses and 66 pigs.

While the constructions at the King’s establishment moved forward, the commander, officers and soldiers would have lived elsewhere in the area. For those expenses, the commander was reimbursed 147 livres. The number of men under his command at that time can perhaps be judged by the June mutiny, which resulted in the transfer of those involved to Louisbourg, and, in turn, at one point, the re-sending of a company, and at another, at least 39 soldiers and officers (with their arms and baggage) back to the place. In addition, for a while, 37 English prisoners, captured by the Mi’Kmaqs, were held at Port Toulouse before their transfer to Louisbourg.

While a memoir of this year neglected to mention the [portage] roadway, or, indeed, the King’s establishment, it did describe the distance between the harbour and the Bras d’Or Lakes, at the isthmus, as being 350 toise in length.

YEAR: 1751

The civilian population, second in number to Louisbourg, was scattered around the harbour - some at the [Grand] and Petite St. Pierre, some at the bottom of the harbour, and others about the place’s several rivers such as Tibart [Tillart or Tillard or Tilost] and Bourgeois. Also illustrated was the King’s former and new establishments.

The new establishment (confirmed as having been built at a cost of 8290 livres 6 sols 10 deniers) consisted of four large structures enclosed by a fence, and stood immediately to the east of the former one. The old one, built of stone (with perhaps as many as five structures and a navigational marker being indicated - though, curiously, the layout here is more reminiscent of the first piquet complex) had been destroyed in 1745. Notwithstanding the siege period attack upon them, not all of their masonry walls had totally collapsed. Firstly, there was the use in 1749 of two existing [bakery] walls to construct a King’s bakery, and where, by this year, 7,500 bricks (costing 153 livres 15 sols) had been used in repairing its ovens. Secondly, for lodging the officers, Joseph Dugas was paid 2916 livres 3 sols 9 deniers not only to enlarge some of the new piquet structures, but also to undertake some unspecified repairs to the former [stone] buildings. And lastly, plans were afoot to use stones recovered from their demolition for a proposed redoubt.

Because soldiers had provided the labour for the construction of these provisional buildings, the workmanship was deemed very poor. Better had they been constructed by private forces. Notwithstanding this view, the decision was that provisional they were to remain, until replaced by permanent lodgings, enclosed by a redoubt. In actual fact this plan was but one of a number of fortification schemes, of a variety of different designs, which the Chief Engineer envisioned for here and other places, such as on Isle St. Jean, and at la Baye Françoise and Gaspareau. In all, he would issue 15 plans of ports as well as of forts, both existing and proposed.

With this and other thoughts in mind, Port Toulouse would be visited: to reconnoitre the place (including the strip of land joining the harbour and the Bras d’Or Lakes - its 1/2 league long [portage] roadway needed and had received a repair), to visit the hamlet of St. Pierre, to examine and assess the cost of the buildings erected there in 1749 and 1750, and to determine where the proposed fort or redoubt ought to go. Although one vision had the fort located at the harbour mouth, in the end, the proposed site was to be the perennial mountain top location.

An expenditure of 88,800 livres was proposed for the planned redoubt. Consisting of four major L-shaped buildings (costing 53,379 livres), to house everyone from the commander, subalterns, solders, baker, chaplain, storekeeper, and surgeon through the functions of guard house, bakery, chapel, powder magazine, rations storehouse, prison, latrines, and aqueduct, it was to be surrounded by a major redoubt (raised in earth, rubble-stone, sandstone and sod with an exterior palisaded ditch) costing 35,421 livres.

Some measurements were taken from the rear position of the redoubt: for example, it stood 210 toises distant from the edge of the harbour (just west of the destroyed masonry structures). From here back to the original point of calculation, the land rose 177 pieds 2 pouces. Completing this work were similar determinations made in the other three directions of the compass.

The former brick making operation had been located in a cove, between the rivers Tibart [Tillart or Tillard or Tilost] and Bourgeois. According to one examiner, the clay here was of poor quality, dry, and mixed with small stones. In fact, throughout the island, there was little clay worthy of making bricks. Notwithstanding this conclusion, former inhabitants of the place disagreed, and that while certainly the clay was mixed with some gravel, the brick operation had closed, not for this reason (since the clay was actually usable), but rather because the brickmakers there were untrained in the profession.

Finally, the [portage] roadway joining the Ancien Port to the Bras d’Or Lakes was again apparent. Buildings, as before, continued to stand in its path.

YEAR: 1752

A tour of inspection by the  Sieur de la Roque [Pichon was with him] was revealing both of the geography of the place and of its inhabitants. Some place names he mentioned: Port Toulouse, Barrachois, Pointe à Coste [a major landfall], Pointe de la Briquerie, Pointe de l’Ancienne Intendance, Creek de la Briquerie, La Briquerie, Rivière à Tillard [According to Pichon: Here in the Tillard basin, the inhabitants wintered their boats], [Pichon: Anse de la Briquerie], Pointe a la Sonde, King’s Post, l’Ancienne Briquerie, Grande Grave, Pointe Pinet. Saint Pierre, Grand Passage, La Platriere, Isle de l’Ours, Petit Saint Pierre, Rivière à Bourgeois.

At Port Toulouse and La Briquerie, he counted 44 families - with their dwellings mentioned sometimes, and inferred more often - consisting of 240 individuals [Pichon: 230 not counting the officers and soldiers]. In detail, there were 38 men, 42 women, 81 boys, 76 girls and only 3 domestics. Of interest, former Port Toulouse inhabitants, one of which was born as early as 1715 or 1716 at this place, were also found at other settlements throughout the island, as well as on Isle St. Jean.

In general, the inhabitants constructed boats and schooners. In the winter they cut firewood and construction timber. They cleared land, raised cattle and poultry, made spruce beer and produced maple sugar.

At year’s end, 1751, other fortification plans, for securing the harbours of the island - at Port Toulouse and elsewhere - surfaced. The brainchild of the Governor, one proposal called for 10-12 coastal redoubts, costing 8,000 to 9,000 livres each, with self-contained lodgings, holding a detachment. Also promised were plans (including a profile), to follow the next January. To ensure that the work would begin in 1752, 80,000 livres had already been ordered.

To meet an April deadline, the Chief Engineer (prior to receiving the King’s approval), reluctantly engaged twenty-eight men and a carpenter  (who held a Louisbourg 1750-1751 fortification contract), and, at the Governor’s insistence, yet another carpenter. They were to stockpile the required pine timber for the buildings  within the 11 redoubts. Separately amassed were the palisades of the said forts, obtained as follows: From a work-crew, of  seven to eight men sent into the woods; and through an outside order of 2000.

Configured to be built with or without a ditch, each redoubt was to measure 18 toise square at its interior parapet. Within were to be two one-storey structures - one for the officer and his valet and one for the soldiers and sergeant in charge of the storehouse, together with associated functions, such as a kitchen, powder magazine, munitions, rations storehouse, and guard room. The cost for one: 12,000 livres.

Shortly later, this proposal came to naught, and it was abandoned. As for the gathering of materials, a fortuitous bad winter had ensured the stockpiling of only a minute quantity of materials. Undaunted, the Governor insisted that the Chief Engineer draw up alternate plans, for a building for eight to ten men with their sergeant (better described as a retrenched palisaded house than a redoubt, for twenty men, costing 3168 livres 3 sols 4 deniers each). Admittedly, however, even the proponents of the proposal felt it unsuitable for Port Toulouse, where, instead, a redoubt was thought better. So, when in 1753, this scheme too was rejected, undoubtedly no loss was felt in this place.

Once again, the workmanship of the King’s new establishment, constructed under the direction of local officers, was questioned. To underline the problem, over the winter of 1751-1752, 3,000 livres (more likely, 2916 livres 3 sols 9 deniers) was spent on the repair of the new buildings at Port Toulouse and Isle St. Jean. In the barracks, there were at least 25 beds, perhaps suggesting a fifty man garrison.

If Port Toulouse had required a nearby source of finished wood, less than day’s travel away, to the west one existed, at Isle Brulé, lying in the centre of the basin that formed the Rivière au Habitants. Here was a sawmill, drawing upon the hardwood and fir trees in the area. For carpentry purposes, boards 2 pouces thick and from 12 to 14 pouces wide were available for purchase.

Finally, the [portage] roadway joining the Bras d’Or Lakes and the harbour of Port Toulouse existed as before.

YEAR: 1753

Officers and soldiers were transported from Louisbourg to Port Toulouse to serve as a detachment. Also from the capital first came an unspecified quantity of timber and rafters, then another 283 pieces of timber. As for the materials stockpiled for the cancelled redoubt project, Louisbourg took what it could use; Port Toulouse was to sell the rest if possible.

YEAR: 1754

Louisbourg sent some shingles to this place.

YEAR: 1755

This year the military buildings received a repair. The cost for labour and materials amounted to 841 livres 13 sols 9 deniers. At Louisbourg, for the project to lower Black Rock, perhaps twenty men were drawn from the company (or detachment) at Port Toulouse.

YEAR: 1756

This year a marriage took place in the Royal Chapel at Port Toulouse. Even so, perhaps talk of a general rebuilding of the military lodgings at this place speaks volumes to its possible condition. Stressing that the work ought to be directed by the engineers of Louisbourg undoubtedly springs from the earlier criticism of the original approach, of just seven to eight years earlier.  Whatever their condition, the buildings, in particular the bakery and  the King’s storehouse, remained active during the year. Of the King’s buildings in general,  at least 12 of their flues would be swept.

In April, with war appearing imminent, the inhabitants took to the woods. In effect, the settlement was now abandoned.

The Mi’Kmaqs, who assembled at Port Toulouse this year, numbered 630 people.

YEAR: 1757

From Port Toulouse to Louisbourg a commerce had developed. Generally, the products were cord-wood, [construction] timber, poultry, garden products, and horned animals.

The number of men, as well as Mi’Kmaqs, able to bear arms numbered 400. To the place, brought by sea, from Isle St. Jean and elsewhere came at least 241 militia and Mi’Kmaqs, to guard the coast of Isle Royale. As well from this place to Louisbourg were transported some English prisoners. On the other hand, the settlers who had fled to the woods had not yet returned.

As in previous years, the Récollets of Brittany, serving as chaplains, continued to receive funding to maintain their outport chapel. Additional monies went towards the cleaning of the chimneys of the barracks as well as for forge work required by some of the King’s buildings.

At this time, Port Toulouse lacked any usable fortifications. To remedy this deficiency, two proposals were raised: First, to erect a new construction, a parapet, to protect twenty-five to thirty men, at an escapement [west of the King’s establishment, near or on the site of the proposed 1731 fort]; or second, to refurbish a nearby previously existing redoubt, whose parapets, still standing high enough to protect a soldier, were deemed repairable. Flanking this former redoubt were two habitations: Coste (to the west) and Maigre (to the east). By incorporating Maigre’s barns and stables into the flank, taking over a house [perhaps belonging to Temple, an inhabitant] as a guard house, bringing stones to the works, and introducing a redan and new entrenchments (one fronting the place known as le petit baril), a strengthen work could arise.

A detailed memoir of this year mentioned neither the [portage] roadway, nor the King’s establishment, but it did describe the width of the tongue of land separating Port Toulouse from the Bras d’Or Lakes as measuring 400 toise.

YEAR: 1758

Prior to the siege, thirty men were in garrison at Ports Toulouse and Dauphin, both of which were described as fortified. Yet, on June 28th, when Boishébert arrived at this place, he referenced neither these men nor any fortified works, or, in fact, buildings of any type, despite having camped here for two days.

YEAR: 1764

A Morris survey noted that St. Peters was a principal settlement with about fifty families. However, this was not apparent by the amount of cleared land.

YEAR: 1768

A Holland survey noted that still surviving were the remains of the fort and settlements. In garrison had been a detachment of fifty men.

PART TWO

INTERPRETATION OF BUILT HISTORY EVENTS:

CONSTRUCTION DETAILS (1713 - 1768)

(I) PRIVATE CONSTRUCTIONS

(CIRCA 1714 - 1758)

GENERAL SETTLEMENT

GENERAL

OBSERVATIONS

Earth-fast piquet technology may have influenced the initial, and undoubtedly, later Acadian vernacular building design at Port Toulouse. Associated features would have been of the standard type: gardens, latrines animal outbuildings and perimeter and garden fences. As to number and location of homes, there were many, perhaps 50, more or less, given that at least one census identified 59 heads of families, spread around the harbour. In particular, the La Roque census of 1752 inferred many more residences than actually mentioned directly.

Three larger concentrations of buildings existed: at Pointe à Coste, at Grand St. Pierre (to the east of the King’s establishment), and at Petit St. Pierre. Like elsewhere, they were generally harbour facing and, without exception, proportionally not as long as the King’s barracks. Indeed, in most facades, a door and two windows may have been the norm. Common too may have been buildings standing only a storey tall.

PARTICULAR

OBSERVATIONS

(01) 	The Gabriel Rogé [Roger] house was first mentioned in 1717.

(02) 	A Beaucours land concession, of 3 arpents on each side of a river, stood at the bottom of the harbour.

(03) 	A private residence, rented by the surgeon, was first mentioned in 1718 (In 1738, he was again mentioned as living in, apparently, a house).

(04) 	A one-storey structure to the east of the proposed fort was first observed in 1733. Of an unrecognizable type, it was shown in plan and elevation, with an outbuilding and fenced-off garden. The apparent residence, illustrated only partly, had at least one hipped roof, and two harbour-facing windows to one side of a supposed centrally located entrance way and chimney stack. The small outbuilding had a door in its gable end, with a window in a side wall. There was no chimney stack, and its roof was gabled.

(05) 	Approximately 18 building complexes (not including the King’s establishment) were first observed in elevation in 1734.

(06) 	Huts being built in the woods were first mentioned in 1744.

(07) 	All the houses, including that of Nicolas Trejeat (a Nicolas Pregent first appeared in 1740), were burnt in 1745.

(08) 	The Jean Baptiste Martel Port Toulouse dwelling (Jean Clement - first appeared in the 1726 Port Toulouse census - sold them the dwelling) was first mentioned in 1752.

(09) 	The Charles Pinet Port Toulouse dwelling and possibly a small garden (on the property of Samson) was first mentioned in 1752.

(10) 	The Louis Dantin Port Toulouse house (on the property of Marc La Soude) was first mentioned in 1752.

(11) 	The Honoré Boucher Port Toulouse house (on the property of their mother’s homestead) was first mentioned in 1752.

(12) 	The Jean Petitpas Port Toulouse dwelling (Françoise Monthoty’s mother owned the dwelling) was first mentioned in 1752.

(13) 	The Joseph Fougère Port Toulouse Dwelling (Claude Dugas sold them the dwelling) was first mentioned in 1752.

(14) 	The Nicolas Préjean Port Toulouse dwelling, garden, and pasture (Jean Robert Henry - first appeared in the 1720 Port Toulouse census - sold them the dwelling) was first mentioned in 1752.

(15) 	Two (possibly three) Jean Marchand Port Toulouse dwellings (of which one was granted to them by commander De La Vallière and the other sold to them by the widow Boudreau) was first mentioned in 1752.

(16) 	The André Temple Port Toulouse house, garden and meadow (possibly built after 1749) was first mentioned in 1752.

(17) 	The Charles Poirier Port Toulouse house (built by him, circa 1750, on the homestead of Langlois) was first mentioned in 1752.

(18) 	The Joseph Le Blanc Port Toulouse dwelling (Joseph Dugas - first appeared in the 1717 Port Toulouse census - owns the dwelling) was first mentioned in 1752.

(19) 	The Honoré Préjean La Briquerie building (Charles Béoudrot - a Charles Boudrot first appeared in the 1717 Port Toulouse census - sold them the land) was first mentioned in 1752.

(20) 	The Coste (to the west) and Maigre (to the east) habitations flanked the former redoubt in 1757. Barns and stables stood on the Maigre property.

(21)	A house, perhaps belonging to Temple, an inhabitant, stood near the former redoubt in 1757.

MI’KMAQ SETTLEMENT (CIRCA INDETERMINATE DATE)

GENERAL

OBSERVATIONS

In 1714, at each end of the portage roadway was an Indian village of 12 to 15 huts each. One stood to the west of the portage facing the Bras d’Or Lakes; the other, opposite the old Denis fort, but to the east of the roadway, faced the harbour.

RECOLLET CHAPEL/CHURCH/CEMETERY (CIRCA 1715 - 1758)

GENERAL

OBSERVATIONS

During circa 1715, the wood for a church was cut and by 1717, a chapel was operational. Perhaps forming the western portion of a larger complex that included a residence, the one-storey church, which on at least one occasion received repairs, had a raised cross on its western gable wall. Three windows appeared in its harbour facing facade.

A cemetery, a short strolling distance east of the church, was first observed in 1734. Enclosed by a wall, it was directionally aligned to extend away from the harbour. A large cross, facing the waterside, no doubt indicated its entrance. In 1745, a burial ground with wooden crosses (but perhaps not this one since only Mi’Kmaq corpses were described) was partly, or wholly, destroyed.

RECOLLET RESIDENCE (CIRCA 1718 - 1758)

GENERAL

OBSERVATIONS

It perhaps formed the eastern portion of a larger complex that included a church, a storey tall residence, and a gate or other lower edifice, with an opening in it, which closed off the area between the two structures. On the harbour side, the residence, topped by a stubby steeple, displayed a central doorway and a window to each side of it. In behind the building, stood a fence-off area, close by to which lay another building, perhaps associated with the complex.

(II) KING’S ESTABLISHMENT CONSTRUCTIONS:

BUILDINGS AND FORTIFICATIONS

(CIRCA 1715 - 1758)

GENERAL

OBSERVATIONS

Between 1715 and 1758, the King’s establishment at this place underwent three building phases: Circa 1715-1734/5 (piquet and 1/2 timber), 1734/5-1745 (masonry), and 1749/1750-1758 (piquet). The establishment generally remained at the same location, west of Grand St. Pierre, directly opposite the new port. Thus while the site of the first and second phases were approximately the same, that of the third lay just somewhat to the east of the siege-fired masonry complex.

(A) FIRST PHASE STRUCTURES (1715 - 1734/1735)

Both piquet, and two, or more, 1/2 timber buildings, existed simultaneously at this site. Perhaps too, nearby, completely fenced, off was a 100 pieds square garden.

The dimensions and number of buildings of the first phase complexes are problematic. For example, all plans suggest three parallel buildings, of an equal-size, whose gable ends face the harbour, with at least one building in behind, aligned perpendicular to those in front. However, the number of illustrated structures ranged from 4 to 8, and the size of those in front varied from short to long (in one case an unreasonable circa 120 pieds), or else, proportionally to the one standing perpendicular in behind, were either shorter or longer.

In addition, the only apparent plan of this first establishment is even more enigmatic. The plan is undated (but its author F.N. D’Asseleur, was active as early as this period (1717) and he uses terms like “King’s storehouse” and, in particular, “”store-keeper”, which, generally, disappeared from the early lexicon of Port Toulouse); It is without a scale (but something was made of the fact that the scale was common to the plans of the two [unspecified] forts); It focuses on buildings (yet it does not directly illustrate wall type, whether it be piquet or 1/2 timber); there are only two parallel waterfront facing structures (though the one to the east may (or was to) have been removed or was not being shown); all three existing structures are of an equal size (when, often, the rear one was illustrated as being either larger or smaller); and its details. such as some window, door, and fireplace locations, are suspect (even though these buildings are stated as existing structures).

THE STOREHOUSE (CIRCA 1715 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS

The storehouse was, apparently, of an earth-fast piquet construction, with a bark roof, and an estimated structural lifespan of only 12 to 15 years. Flimsy, of only simple piquets without any timberwork, it was also very susceptible to rot. Finally, it was perhaps finished off, inside and out, with a mortar rendering.

D’ASSELEUR PLAN

According to the layout, the “King’s storehouse” (sited south) and chapel (sited north), separated by a partition thinner than the building’s exterior walls, shared the same structure. Servicing the storehouse were two window openings in its west wall and one in its east. In its south gable wall was, probably, an exterior doorway.

THE STOREKEEPER’S LODGING (CIRCA 1715 - INDETERMINATE DATE)

D’ASSELEUR PLAN

According to the layout, the storehouse keeper (immediately west of the chaplain) and chaplain (far east), separated by a partition thinner than the building’s exterior walls, shared the eastern portion of a larger complex that also included, to the west, separated from it also by a thin partition wall, a combined lodging for the commander and subaltern officers. Servicing the storekeeper were two exterior doorways and two windows, one of each in both its south and north walls. Providing heat was one of the fireplaces of a back-to-back structure set in the thin partition wall.

THE CHAPLAIN’S LODGING (CIRCA 1715/1716 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS

N/A

D’ASSELEUR PLAN

According to the layout, the chaplain (far east) and storehouse keeper (immediately to the west), separated by a partition thinner than the building’s exterior walls, shared the eastern portion of a larger complex that also included, to the west, separated from it also by a thin partition wall, a combined lodging for the commander and subaltern officers. Servicing the chaplain were two windows, one each in its south and north walls. Providing heat was one of the back-to-back fireplaces set in the dividing partition. If one of the windows were not a doorway, then in this same partition wall may have been an interior doorway (not shown), to provide the chaplain with access to one of two exterior doorways of the storekeeper’s lodging.

THE CHAPEL (CIRCA 1715 - INDETERMINATE DATE)

D’ASSELEUR PLAN

According to the layout, the chapel (north) and storehouse (south), separated by a partition thinner than the building’s exterior walls, shared the same structure. Servicing the chapel were two window openings in both its west and east walls. In its north gable wall was an exterior doorway.

THE FORGE (CIRCA 1715 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS

The forge was of an earth-fast piquet construction, with a bark roof, and an estimated structural lifespan of only 12 to 15 years. Flimsy, of only simple piquets without any timberwork, it was also very susceptible to rot. It was perhaps finished off, inside and out, with a mortar rendering.

THE BAKERY (CIRCA 1715 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS

The bakery was of an earth-fast piquet construction, with a bark roof, and an estimated structural lifespan of only 12 to 15 years. Flimsy, of only simple piquets without any timberwork, it was also very susceptible to rot. It was perhaps finished off, inside and out, with a mortar rendering.

THE OFFICERS’ LODGING (CIRCA 1715 - CIRCA 1717)

GENERAL

OBSERVATIONS

The [first] officer’s lodging was of an earth-fast piquet construction, with a bark roof, and an estimated structural lifespan of only 12 to 15 years. Flimsy, of only simple piquets without any timberwork, it was also very susceptible to rot. It was perhaps finished off, inside and out, with a mortar rendering.

If the d’asseleur plan is accurate, then a new officer’s lodging was established in the same building next to the officer’s lodging. What or who then occupied this structure after the change-over is unknown.

THE BARRACKS (CIRCA 1715 - CIRCA 1734-1735)

GENERAL

OBSERVATIONS

The barracks, summarily dismissed as a hut, was of an earth-fast piquet construction, with a bark roof, and an estimated structural lifespan of only 12 to 15 years. Flimsy, of only simple piquets without any timberwork, it was also very susceptible to rot (a condition no doubt accelerated by the lack of a drainage ditch to divert water-runoff from the mountain). Posts were used in its floor construction, and possibly for partitions as well. It also had at least one back-to-back fireplace. Finally, its exterior walls were perhaps finished off, inside and out, with a mortar rendering.

At one point, directed towards the repair of the barracks, guard house and prison were piquets, sod roofing slabs, moss and human labour. Which particular structure got what was not stated.

D’ASSELEUR PLAN

According to the layout, the barracks, separated by three partitions thinner than the building’s exterior walls, consisted of four sections, inexplicably, not one with a clearly indicated exterior doorway. On the other hand, each was serviced by windows: Two windows (of which some if not all must have been doorways, given that they opened upon the parade ground) were placed in the east wall of every room, two in the west wall of the two central rooms, and one in the west wall of each of the north and south sections. Providing heat to all rooms were back-to-back fireplaces, set into the most southern and northern partition walls.

THE FORT (CIRCA 1715-1716 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS

The fort was not large, mounting only six 6 livres iron cannons (with 200 canon-balls). Its precise location is unknown and plans which might have indicated its firing range do not illustrate this information.

THE MOUNTAIN FORTIFICATION TRACE (1716 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS

In early fall, two engineers arrived, to determine the location for a fortification scheme Possibly, they went even as far as to lay out a fortification trace.

Included were suggestion to remove the stumps from the mountain top. Then where the curtains of the proposed redoubt joined the flanks (at both the new and former Ports), here either the stumps were also to be removed, or at least the trees cut down. This would have allowed for an examination of the fortification trace, while preparing the way for the digging of an initial 4 toise wide ditch.

COMMANDER’S AND OFFICER’S LODGING (1717 - CIRCA 1734-1735)

GENERAL

OBSERVATIONS

Whereas the earlier officer’s structure was of an earth-fast piquet construction, this commander’s lodging was not. Rather, with its excavated foundations, excavated basement, stone underpinnings and chimneys, 1/2 timber construction was the likely technique here. Perhaps too, it was finished off, inside and out, with a mortar rendering. At one point, early in its life, it received some unspecified repairs. Finally, the residence may have been smaller than desired, given later directions that this lodging was not to be enlarged.

D’ASSELEUR PLAN

According to the layout, the commander (west) and subaltern officers (immediately east), separated by a partition thinner than the building’s exterior walls, shared the western portion of a larger complex that also included, to the east, likewise separated by a thin partition wall, a combined lodging for the storehouse keeper and chaplain. Servicing the lodging were three windows and an exterior doorway in its south wall and another four windows in its north wall. With no illustrated heat source of his own - if this was not an omission - then the commander must have had access to one of the subaltern’s back-to-back fireplaces through an interior doorway (not shown) in the dividing interior partition. Lending strength to this argument is the fact that the subaltern’s lodging, being without any exterior doorway of its own, would also have had need for an interior doorway in this same partition wall, to gain access to the commander’s exterior doorway.

THE OFFICERS’ LODGING (CIRCA 1715 - CIRCA 1734-1735)

GENERAL

OBSERVATIONS

Whereas several earlier structures, including an earlier officer’s lodging, were of an earth-fast piquet construction, this new officer’s lodging was not. Rather, it was to be built to the same standard as that of the commander (with basement, stone foundations and chimneys with walls no doubt, of 1/2 timber). Perhaps too it was finished off, inside and out, with a mortar rendering. Finally, the residence may have been smaller than desired, given later directions that this lodging was not to be enlarged.

D’ASSELEUR PLAN

According to the layout, the subaltern officers (immediately east of the commander) and the commander (west), separated by a partition thinner than the building’s exterior walls, shared the western portion of a larger complex that also included, to the east, and likewise separated by a thin partition wall, a combined lodging for the storehouse keeper and chaplain. Although serving the subaltern’s lodging was a back-to-back fireplace, set into a dividing partition thinner than the building’s exterior walls, to provide a heat source for two rooms, each with a window, one in the building’s south wall, the other in its north, not illustrated were exterior doorways. If one of the windows were not a doorway, then, to meet this requirement, interior doorways (not shown) would need to have been placed in the commander’s partition wall to gain access to the commander’s exterior doorway. Lending strength to this argument is the fact that the commander’s lodging, being without any heat source, would also have had need of an interior doorway in this same partition wall, to gain access to one of the subaltern’s fireplaces.

THE HOSPITAL (1717 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS

A small mean hut, built specifically to this standard, served as a hospital.

THE PRISON (CIRCA 1718 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS

As late as 1717, the existence of a prison was not acknowledged. However, the next year, directed towards the repair of the barracks, guard house and prison were piquets, sod roofing slabs, moss and human labour. Which particular structure got what was not stated.

THE GUARD HOUSE (CIRCA 1718 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS

As late as 1717, the existence of a guard house was not acknowledged. However, the next year, directed towards the repair of the barracks, guard house and prison were piquets, sod roofing slabs, moss and human labour. Which particular structure got what was not stated.

(B) SECOND PHASE STRUCTURES (1734/1735 - 1745)

The idea of the second phase was to construct buildings surrounded by a small fort incorporating the site of the original barracks. The dimensions, number, and design of the interior structures are, more or less, known, if the following are accepted as factual: The 1734 plans accurately represent what buildings were built that year (one actually stated this - to differentiate between as-built and proposed); the 1733 written specifications and building plans (their specified measurements and illustrated room layouts generally match their scaled counterparts of 1734) provided the builder with general direction; but there were change orders (e.g. King’s bakery or chapel spire) to the 1733 plans which the 1734 schemes illustrate.

According to the general layout, the barracks (laying westerly) with its detached latrine and the rations storehouse/chapel/officers’ lodging (laying easterly) with its re-located, detached King’s bakery (with now a gateway between it and the rations storehouse) were aligned parallel to each other, with their gable ends facing the battery overlooking the water. In behind, perpendicular to the other two stood the commander’s lodging (laying northerly). All three formed up around a central 132 x 90 pieds parade ground.

The final design of the fort and forward battery is also understood, but, again, only if the 1734 plans were the ones used. For example, what is known is that a horseshoe battery was to have been raised in 1735, that the enceinte was indefinitely postponed in 1735, and that an [interior] fence[s] was constructed in 1738. Given the previous building indecisiveness, and whether this reflected a patten, to suggest the possibility of last-minute fortification change orders is a debatable point. But if one wishes to ponder its potential, one need only compare the remarkable differences between the 1733 and 1734 fortification profiles, both in defensive techniques and declared dimensions (written).

At any rate, the fort was no doubt of the following design: two bastions joined by three curtains with its two terminating flanks closed off on the harbour side by a batterie à barbette. Surrounding it was an earth and sod parapet, with a ditch, and at its entrance, a combined stationary/draw-bridge structure. In the ditch stood a row of defensive palisades.

As noted, the two written Port Toulouse contracts of 1733 (September) probably set the general tone of building construction activity for the period 1734-1735, if not later, to 1738 as well. They are without surprises, and indeed, for this period, generally reflect the applied technology of Isle Royale. In particular, their specifications, in conjunction with the plans of 1733-1734 touch upon the following structural subjects:

GENERAL BUILDING SPECIFICATIONS

(01)	Excavation of earth and landscaping (buildings).

(02) 	Rubble-stone masonry with a 1/3 lime to 2/3 granular sand ratio mortar (perimeter and bearing partitions).

(03)	Brick masonry with a 1/3 lime to 2/3 fine sand mortar (fireplaces/chimneys, ovens, etc.).

(04)	Dry rubble-stone masonry (aqueducts and [sanitary] contre-murs).

(05)	Masonry with a stone-free clay mortar.

(06)	Interior renderings with a common 1/3 lime to 2/3 fine sand mortar followed by a covering white lime-wash.

(07)	Flat-stone masonry with a common 1/3 lime to 2/3 fine sand mortar.

(08)	Local cut stone (quoins, door surrounds, window surrounds).

(09)	Pine timber (roof members including common rafters, joists, etc.).

(10)	Nailed 2 pouce thick pine planks - tongued and grooved, planed one side (floorings, stair steps, stringers).

(11)	Nailed 2 pouce thick pine [vertical] planks - tongued and grooved, planed two sides, with tringles (partitions).

(12)	Nailed 1 pouce thick [pine vertical] boards - tongued and grooved, planed one side (vertical wall finishes, closed ceilings).

(13)	Nailed 1 pouce thick [pine vertical] boards - tongued and grooved, planed two sides, with tringles (partitions).

(14)	1 1/4 pouce thick planed, tongued and grooved [vertical] boards (doors, shutters) with pegged, planed oak or merisier emboitures placed [horizontally] top and bottom.

(15)	Minimum 1 1/4 pouce thick oak [stock] (pegged window sashes with muntins and drip mouldings set upon their frames, with the units possibly made at Louisbourg).

(16)	Shingles (4-5 pouces wide with a proportional length to allow for a 1/3 exposure) nailed to a bevelled (4 pouces) [horizontal] board sheathing (roofs).

(17)	Hardware (6 pouce long spring locks and keys, 2 pieds long strap hinges and pintles, 1 1/2 pieds long strap hinges and pintles, 1 pied long strap hinges and pintles, hooks and 4 tenons sets to keep shutters open or closed, staples, spring bolts, sash bolts, thumb latches).

(18)	Large iron pieces (forked chimney mantle bars, cramp-irons, hinges longer than 2 pieds).

(19)	Window glass and iron points.

(20)	Sealing lead (pintles, cramp-irons).

(21)	Flashing lead (main ridges, hip ridges).

(22)	Paving stones.

GENERAL FORTIFICATION SPECIFICATIONS

(01)	Excavation of earth and landscaping (battery, parade ground, ditches).

(02)	Palisades (perimeter and interior fencing).

(03)	Sod (barbette, etc.).

(04)	3 pouce thick Merisier or oak planks, each no less than 9-10 pouces wide (Gun Platforms) .

A clear picture of these buildings ought to emerge through an examination of the general building specifications (see above) and the 1733/1734 plans (see below). However, if the measurements expressed directly on the plans are accurate, then calculations based on them also ought to be correct - but unfortunately this was not always so. Nevertheless, where calculations or scaling might prove useful, the results are so indicated.

Declared destroyed during the 1745 siege of Louisbourg, some of the buildings, in fact, remained partially standing and were integrated into the third construction phase (1749/1750-1758).

THE COMMANDER'S LODGING (1734 - 1745)

GENERAL

OBSERVATIONS		(01) 	The commander’s 1 1/2 storey tall lodging had 4 front facing and 4 rear facing ground floor rooms, and, above, an unspecified number with extra head-room gained by raising the building’s perimeter walls 2 pieds higher than its upper flooring level. In the ground floor front area: an end-wall fireplace (and near-by potager) served the kitchen; a vestibule accessed not only the outside door (which had an exterior step), but as well both the ground floor and the stairway to the upper floor; and a back-to-back fireplace (set in the interior bearing wall) heated the two other large rooms. In the ground floor rear area: all four rooms were unheated.

(02)	During the construction phase, partitions were placed in both the upper 1/2 storey and storey below.

(03) 	In the post-construction period, its chimney stacks were apparently raised three pieds higher.

(04) 	The 1734 plans conflict with the details provided below as follows:

(a) 	The roofs are not hipped, and are without finials.

(b)	The entrance doorway has a transom window.

PERIMETER WALLS

FOOTPRINT	(01) 	57 pieds long x 29 pieds wide.

DESCRIPTION	(01) 	Masonry.

(02)	18 pouces thick main walls rising off a 2 pieds thick foundation.

(03) 	Exterior wall height: Just under 12 pieds (scaled).

INTERIOR MASONRY PARTITION WALLS

QUANTITY		(01)	One.

DESCRIPTION	(01) 	Of bearing wall thickness.

(02)	18 pouces thick main walls (no doubt rising off a 2 pieds thick foundation).

INTERIOR WOODEN PARTITION WALLS

QUANTITY		(01)	6 ground floor partitions.

(02) 	One or more upper floor partitions.

DESCRIPTION	(01) 	Vertical wood.

(02)	Unlikely of bearing wall thickness.

ROOM LAYOUT

QUANTITY		(01) 	8 ground floor rooms with a 8 pieds high headroom - from the flooring to the underside of the ceiling joists.

(02) 	Unspecified upper floor number, with a 7 pieds high (scaled) headroom - from the flooring to the underside of the roof trusses.

DESCRIPTION	(01)	Ground floor kitchen (16 /12 pieds x 14 1/2 pieds) with 1 front facing window.

(02) 	Ground floor vestibule (8 pieds x 4 pieds (scaled) with 1 front facing door.

(03)	Ground floor large room (17 /12 pieds x 16 1/2 pieds) with 2 front facing window.

(04) 	Ground floor large room (16 /12 pieds x 14 1/2 pieds) with 1 front facing and 1 side facing window.

(05)	Ground floor small room (14 /12 pieds x 9 1/2 pieds) with 1 rear facing window.

(06)	Ground floor small room (8 pieds x 11 1/2 pieds (scaled) with 1 rear facing window.

(07)	Ground floor small room (16 /12 pieds x 8 1/2 pieds) with 1 rear facing window.

(08)	Ground floor small room (14 /12 pieds x 9 1/2 pieds) with 1 rear facing window.

FLOOR JOISTS

DESCRIPTION	(01) 	Ground Floor: Wooden sleepers running across the width of the structure, resting on the ground, at grade level or slightly above, with their ends terminating on an interior ledge formed where the foundation and the perimeter wall meet.

(02)	Upper Floor: Wooden joists, running across the width of the structure, with their ends apparently embedded in the perimeter wall.

(03) 	The ground floor sleepers measure more than 26 pieds in length (calculated/scaled). They are all ground supported.

(04) 	The upper floor joists measure more than 26 pieds in length (calculated/scaled). They are not supported since the wooden partition walls are unlikely of bearing wall thickness.

FLOORING MATERIALS

DESCRIPTION	(01) 	Ground Floor: Wooden material laying on the floor joists.

(02) 	Upper Floor: Wooden material laying on the floor joists.

STAIRWELL AND STAIRS

QUANTITY		(01)	One.

DESCRIPTION	(01)	8 pieds wide ground floor U-Shaped stairwell.

(02)	6 stairs to a landing, turn right to 2 stairs to a landing, turn right to 6 stairs to the upper floor.

FIREPLACES

QUANTITY		(01) 	One ground floor masonry kitchen fireplace set in the end-wall.

(02)	One ground floor masonry back-to-back fireplace set in a perimeter wall.

(03)	Apparently no upper floor fireplaces.

DESCRIPTION	(01)	Ground floor kitchen fireplace: Interior measurement - 5 pieds wide (scaled); Exterior measurement - 7 pieds wide (scaled).

(02)	One of the ground floor back-to-back brick fireplaces: Interior measurement - 4 pieds wide (scaled); Exterior measurement - 6 pieds wide (scaled).

(03)	One of the back-to-back fireplaces: Interior measurement - 3 1/2 pieds wide (scaled); Exterior measurement - 5 pieds wide (scaled).

WINDOW OPENINGS

QUANTITY		(01)	9 ground floor window openings.

DESCRIPTION	(01) 	Embrasure style.

(02)	Ground floor: Inside measurement - 4 pieds wide x 4 1/2 pieds high (scaled).

(03)	Ground floor: Exterior measurement: - 3 pieds wide x 4 1/2 to 5 pieds high (scaled).

EXTERIOR DOOR OPENINGS

QUANTITY		(01)	One ground floor door opening.

DESCRIPTION	(01) 	Embrasure style.

(02)	Ground floor: Inside measurement - 4 1/2 pieds wide (scaled) x indeterminate pieds high (scaled).

(03)	Ground floor: Exterior measurement - 3 to 3 1/2 pieds wide x 7 1/2 pieds high (scaled).

(04)	There is an exterior 2 riser step with a landing.

INTERIOR DOOR OPENINGS

QUANTITY		(01) 	7 Ground floor interior door openings.

(02)	Unknown number of upper floor door openings.

DESCRIPTION	(01) 	Ground floor front rooms: 3 pieds wide x 6 pieds high (scaled).

(02)	Ground floor rear rooms: 2 1/2 pieds wide x 6 pieds high (scaled).

DORMERS

QUANTITY		(01)	4 are illustrated (5 or 6 are possible).

DESCRIPTION	(01) 	Framed.

(02)	3 1/2 pieds wide x 6 pieds high.

(03) 	Locating at perimeter wall plate level.

(04)	Gabled roof.

(05)	Window Opening: 2 pieds wide x 3 pieds high.

MAIN ROOF

DESCRIPTION	(01) 	A series of pined principal trusses, with a king post, collar beam and uniting ridge beam, resting on a wooden wall plate placed along the two longitudinal perimeter walls.

(02) 	A framed roof hipped at both ends terminating at a truss with an external ball finial.

(03)	Flared eaves.

ROOFING MATERIALS

DESCRIPTION	(01) Wooden material over a board sheathing.

CHIMNEY STACKS

QUANTITY		(01)	2.

DESCRIPTION	(01) 	Masonry.

(02)	Ground floor kitchen single fireplace stack (possibly brick): rising in a straight line from the upper floor flooring, exiting at the hip roof - 4 pieds wide x 2 1/2 pieds deep (scaled) with a cap.

(03)	Ground floor back-to-back fireplace stack (possibly brick): rising possibly obliquely [from the upper floor flooring and] exiting near the ridge - indeterminate pieds wide x 3 1/2 pieds deep (scaled) with a non-brick cap.

GARDENS

QUANTITY		(01)	2.

DESCRIPTION	(01)	One to either side of the commander’s building.

THE BARRACKS (1734 - 1745)

GENERAL

OBSERVATIONS		(01) 	On the ground floor, the 1 1/2 storey tall barracks had three side-by-side soldiers’ rooms (2 with small [sergeant’s] rooms) and 2 water-side facing rooms - a guard-house and a prison - all 5 rooms accessed by an outside door. Above, the upper storey was inaccessible by stairs. A back-to-back fireplace, set in an interior bearing wall, served two barracks rooms with another dual fireplace complex (offset back-to-back), also set in a bearing wall, provided heat to the remaining barracks room and guardhouse. The prison was unheated.

(02) 	In the post-construction period, its chimney stacks were apparently raised three pieds higher.

(03) 	The 1734 plans conflict with the details provided below as follows:

(a) 	There is at least one dormer facing the parade ground.

(b) 	The prison does not have a window.

PERIMETER WALLS

FOOTPRINT	(01) 	73 pieds long x 25 wide pieds.

DESCRIPTION	(01) 	Masonry.

(02)	18 pouces thick main walls rising off a 2 pieds thick foundation.

(03) 	Exterior wall height: Just under 8 1/2 pieds (scaled).

INTERIOR MASONRY PARTITION WALLS

QUANTITY		(01)	3.

DESCRIPTION	(01) 	Of bearing wall thickness.

(02)	18 pouces thick main walls (no doubt rising off a 2 pieds thick foundation).

INTERIOR WOODEN PARTITION WALLS

QUANTITY		(01)	5 ground floor partitions.

DESCRIPTION	(01) 	Vertical wood.

(02)	Not of bearing wall thickness.

ROOM LAYOUT

QUANTITY		(01) 	7 ground floor rooms with a 7 pieds high head-room - from flooring to the underside of the ceiling joists.

(02) 	Unspecified upper floor number, with a 6 pieds high (scaled) headroom - from the flooring to the underside of the roof trusses.

DESCRIPTION	(01)	Ground floor barracks room (18 /12 pieds x 22 pieds) with 1 front facing window and door.

(02)	Ground floor sergeant’s room (6 pieds x 6 pieds (scaled) with 1 front facing window.

(03)	Ground floor barracks room (18 1/2 pieds x 22 pieds) with 1 front facing window and door.

(04)	Ground floor sergeant’s room (6 pieds x 6 pieds (scaled) with 1 front facing window.

(05)	Ground floor barracks room (18 /12 pieds x 22 pieds) with 1 front facing window and door.

(06) 	Ground floor guard-house (13 1/2 pieds x 14 pieds (scaled) with 1 front facing window and door.

(07)	Ground floor prison (13 1/2 pieds x 8 pieds (scaled) with 1 side facing window and door.

FLOOR JOISTS

DESCRIPTION	(01) 	Ground Floor: Wooden sleepers running across the width of the structure, resting on the ground, at grade level with their ends apparently butting against or embedded in the perimeter wall. The ledge, formed where the foundation and the perimeter wall meet, faces the exterior and is thus unavailable for sleeper support.

(02)	Upper Floor: Wooden joists, running across the width of the structure, with their ends apparently embedded in the perimeter wall.

(03) 	The ground floor sleepers measure 22 or more pieds in length). They are all ground supported.

(04) 	The upper floor joists measure more than 22 pieds in length. Excepting for the prison and guardhouse joists, they are unsupported by a bearing wall. The sergeant’s wooden partition walls are unlikely of bearing wall thickness.

FLOORING MATERIALS

DESCRIPTION	(01) 	Ground Floor: Wooden material laying on the floor joists.

(02) 	Upper Floor: Wooden material laying on the floor joists.

FIREPLACES

QUANTITY		(01)	2 ground floor masonry back-to-back fireplaces set in a perimeter wall. One of the complexes is not a true back-to-back as one is off-set from the other.

(02)	Apparently no upper floor fireplaces.

DESCRIPTION	(01)	All ground fireplaces: Interior measurements - 4 1/2 pieds wide (scaled); Exterior measurements - 6 pieds wide (scaled).

(02)	One ground floor fireplace: Interior measurements - 4 pieds high (scaled); Exterior measurements - 6 pieds wide to the ceiling beams (scaled).

WINDOW OPENINGS

QUANTITY		(01)	7 ground floor window openings.

DESCRIPTION	(01) 	Embrasure style.

(02)	Ground floor barracks and guard-house windows: Inside Measurement - 3 1/2 pieds wide x indeterminate pieds high (scaled).

(03)	Ground floor barracks and guard-house windows: Exterior Measurement - 3 pieds wide x 5 pieds high (scaled).

(04)	Ground floor sergeant’s and prison windows: Inside Measurement - 3 pieds wide x indeterminate pieds high (scaled).

(05)	Ground floor sergeant’s and prison windows: Exterior Measurement - 2 pieds wide x 5 pieds high (scaled).

EXTERIOR DOOR OPENINGS

QUANTITY		(01)	5 ground floor door openings.

DESCRIPTION	(01) 	Embrasure style.

(02)	Ground floor barracks and guard-house: Inside measurement - 4 pieds wide (scaled) x 6 1/2 pieds high (scaled) for one barracks room.

(03)	Ground floor barracks: Exterior measurement - 3 pieds wide x 7 pieds high (scaled).

(04) 	Ground floor guard house: Exterior measurement - 3 pieds wide x 8 pieds high (scaled).

(05)	Ground floor prison: Interior measurement - 3 pieds x indeterminate pieds high (scaled).

(06)	Ground floor prison: Exterior measurement - 2 pieds x indeterminate pieds high (scaled).

(07)	There is an exterior step-up for the 3 barracks room.

INTERIOR DOOR OPENINGS

QUANTITY		(01) 	2 Ground floor interior door openings.

(02)	Unknown number of upper floor door openings.

DESCRIPTION	(01) 	Ground floor Sergeant’s rooms: 2 1/2 pieds wide x indeterminate pieds high (scaled).

MAIN ROOF

DESCRIPTION	(01) 	A series of pined principal trusses braced at floor level, with a king post, collar beam and uniting ridge beam, resting on a wooden wall plate placed along the two longitudinal perimeter walls.

(02) 	A framed roof hipped at both ends terminating at a truss with an external ball finial.

(03)	Flared eaves.

ROOFING MATERIALS

DESCRIPTION	(01) Wooden material over a board sheathing.

CHIMNEY STACKS

QUANTITY		(01)	2.

DESCRIPTION	(01) 	Masonry.

(02)	One ground floor fireplace stack (possibly brick): [rising from the upper floor flooring] to the near the ridge - indeterminate pieds wide x 4 pieds deep (scaled) with a non-brick cap.

(03)	One ground floor fireplace stack (possibly brick): rising obliquely from the upper floor to the ridge - 5 pieds wide x 4 pieds deep (scaled) with a non-brick cap.

LATRINE (1734 - 1745)

GENERAL

OBSERVATIONS 		(01) 	The ground floor of this 1 storey five hole latrine was divided by a partition wall, into two compartments of 3 and 2 holes, probably serving both soldiers and officers. Each of the compartments had an exterior door and a window. Although detached from the barracks, the latrine had a side wall which was an extension of the side wall of the barracks.

(02) 	The 1734 plans conflict with the details provided below as follows:

(a) 	The latrine’s side wall is not extended to meet the barracks side wall.

(b)	One plan indicates only a 4 hole latrine (3 and 1).

PERIMETER WALLS

FOOTPRINT	(01)	18 pieds long x 8 1/2 pieds wide (scaled) with 3 pieds long extended side wall meeting up with the barracks side wall.

DESCRIPTION	(01) 	Masonry.

(02)	Probably 18 pouces thick main walls rising off a 2 pieds thick foundation.

(03) 	Exterior wall height: 8 pieds (scaled).

INTERIOR WOODEN PARTITION WALLS

QUANTITY		(01)	One ground floor partitions.

DESCRIPTION	(01) 	Vertical wood.

(02)	Not of bearing wall thickness.

ROOM LAYOUT

QUANTITY		(01) 	2 ground floor rooms.

DESCRIPTION	(01)	Ground floor 3 hole latrine (8 1/2 pieds x 5 pieds (scaled) with 1 front facing window and door.

(02) 	Ground floor 2 hole latrine (6 pieds x 5 pieds (scaled) with 1 side facing window and 1 front facing door.

WINDOW OPENINGS

QUANTITY		(01)	2 ground floor window openings.

DESCRIPTION	(01) 	Embrasure style.

(02)	Ground floor windows: Inside Measurement - 3 pieds wide x indeterminate pieds high (scaled).

(03)	Ground floor windows: Exterior Measurement - 2 pieds wide x 5 pieds high (scaled).

EXTERIOR DOOR OPENINGS

QUANTITY		(01)	2 ground floor door openings.

DESCRIPTION	(01) 	Embrasure style.

(02)	Ground floor: Inside measurement - 3 pieds wide (scaled) x indeterminate pieds high (scaled).

(03)	Ground floor: Exterior measurement - 2 pieds wide x indeterminate pied high (scaled).

MAIN ROOF

DESCRIPTION	(01) 	Hipped roof at both ends terminating with an external ball finial.

THE RATIONS STOREHOUSE, CHAPEL, AND OFFICERS’ LODGING (1735 - 1745)

GENERAL

OBSERVATIONS		(01) 	The ground floor, of this 1 1/2 storey tall complex consisted, side-by-side, of four main compartments: Two Officers’ lodging (with the water-side room once sub-divided); the chapel; and the rations storehouse. Each of the compartments and King’s bakery had an outside door opening up upon the parade ground. Above the main structure, the upper storey was inaccessible by stairs. A back-to-back fireplace, set in an interior bearing wall, served the two officers’ rooms. The rations storehouse and chapel were unheated.

(02) 	In the post-construction period, its chimney stacks were apparently raised three pieds higher.

(03) 	The 1734 plans conflict with the details provided below as follows:

(a) 	There was a central spire [bell tower].

(b)	The roof had a large centrally located raised dormer.

(c)	On one 1734 plan, the entrance doors and windows for the chapel and rations storehouse have been reversed. On another, the chapel only illustrates this reversal.

(d) 	On one 1734 plan, the complex has at least 4 dormers. These face the parade ground.

PERIMETER WALLS

FOOTPRINT	(01) 	73 pieds long x 25 pieds wide (main structure).

DESCRIPTION	(01) 	Masonry.

(02)	18 pouces thick main walls rising off a 2 pieds thick foundation.

(03) 	Exterior wall height: 8 pieds (scaled).

INTERIOR MASONRY PARTITION WALLS

QUANTITY		(01)	2.

DESCRIPTION	(01) 	Of bearing wall thickness.

(02)	18 pouces thick main walls (no doubt rising off a 2 pieds thick foundation).

INTERIOR WOODEN PARTITION WALLS

QUANTITY		(01)	2 ground floor partitions.

DESCRIPTION	(01) 	Vertical wood.

(02)	Not of bearing wall thickness.

ROOM LAYOUT

QUANTITY		(01) 	5 ground floor rooms with a 7 pieds high head-room - from flooring to the underside of the ceiling joists.

(02) 	Unspecified upper floor number, with a 6 pieds high (scaled) headroom - from the flooring to the underside of the roof trusses.

DESCRIPTION	(01)	Ground floor officers room (14 1/2 pieds x 14 1/2 pieds (scaled) with 1 front facing window and door.

(02)	Ground floor officers room (14 1/2 pieds x 8 pieds (scaled) with 1 rear facing window.

(03)	Ground floor officers room (16 pieds x 23 pieds) with 1 front facing window and door.

(04)	Ground floor chapel (11 pieds x 23 pieds) with 1 front facing window and door.

(05) 	Ground floor rations storehouse (25 pieds x 23 pieds with 1 front facing window and door.

FLOOR JOISTS

DESCRIPTION	(01) 	Ground Floor: Wooden sleepers running across the width of the structure, resting on the ground, at grade level with their ends apparently butting against or embedded in the perimeter wall. The ledge, formed where the foundation and the perimeter wall meet, faces the exterior and is thus unavailable for sleeper support.

(02)	Upper Floor: Wooden joists, running across the width of the structure, with their ends apparently embedded in the perimeter wall.

(03) 	The ground floor sleepers measure 23 or more pieds in length). They are all ground supported.

(04) 	The upper floor joists measure more than 23 pieds in length. They are all unsupported since the wooden partition walls of the officer’s room are unlikely of bearing wall thickness.

FLOORING MATERIALS

DESCRIPTION	(01) 	Ground Floor: Wooden material laying on the floor joists.

(02) 	Upper Floor: Wooden material laying on the floor joists.

FIREPLACES

QUANTITY		(01)	1 ground floor masonry back-to-back fireplace set in an interior bearing wall.

(02)	Apparently no upper floor fireplaces.

DESCRIPTION	(01)	One ground floor fireplace: Interior measurements - 3 pieds wide (scaled); Exterior measurements - 5 pieds wide (scaled).

(02)	One ground floor fireplace: Interior measurements - 3 1/2 pieds wide (scaled); Exterior measurements - 5 1/2 pieds wide to the ceiling beams (scaled).

WINDOW OPENINGS

QUANTITY		(01)	5 ground floor window openings.

DESCRIPTION	(01) 	Embrasure style.

(02)	Ground floor windows: Inside Measurement - all except one probably 3 1/2 pieds wide x indeterminate pieds high (scaled).

(03)	Ground floor windows: Exterior Measurement - all except one probably 2 1/2 pieds wide x 5 pieds high (scaled).

(04)	Ground officers’ window: Inside Measurement - 2 pieds wide x indeterminate pieds high (scaled).

(05)	Ground floor officers’ window: Exterior Measurement - 1 1/2 pieds wide x indeterminate pieds high (scaled).

EXTERIOR DOOR OPENINGS

QUANTITY		(01)	4 ground floor door openings.

DESCRIPTION	(01) 	Embrasure style.

(02) 	Ground floor officer: Inside measurement - 3 pieds wide x 6 pieds (scaled).

(03) 	Ground floor officer: Exterior measurement - 2 pieds wide x 7 pieds (scaled).

(04) 	Ground floor officers: Inside measurement - 3 pieds wide x indeterminate pieds high (scaled).

(05) 	Ground floor officers: Exterior measurement - 2 pieds wide x 7 pieds high (scaled).

(06) 	Ground floor chapel: Inside measurement - 3 pieds wide x indeterminate pieds high (scaled).

(07) 	Ground floor chapel: Exterior measurement - 2 pieds wide x 7 pieds high (scaled).

(08)	Ground floor rations storehouse: Interior measurement - 4 pieds wide x indeterminate pieds high (scaled).

(09)	Ground floor rations storehouse: Exterior measurement - 3 1/2 pieds x 7 pieds high (scaled).

(10)	There is an exterior step-up to all rooms.

INTERIOR DOOR OPENINGS

QUANTITY		(01) 	2 Ground floor interior door openings.

(02)	Unknown number of upper floor door openings.

DESCRIPTION	(01) 	Ground floor officer’s rooms: 2 pieds wide x 6 pieds high (scaled).

(02) 	Ground floor officer’s rooms: 2 pieds wide x indeterminate pieds high (scaled).

MAIN ROOF

DESCRIPTION	(01) 	A series of pined principal trusses braced at floor level, with a king post, collar beam and uniting ridge beam, resting on a wooden wall plate placed along the two longitudinal perimeter walls.

(02) 	A framed roof hipped at both ends terminating at a truss with an external ball finial.

(03)	Flared eaves.

ROOFING MATERIALS

DESCRIPTION	(01) Wooden material over a board sheathing.

CHIMNEY STACKS

QUANTITY		(01)	One.

DESCRIPTION	(01) 	Masonry.

(02)	Ground floor fireplace stack (possibly brick): rising obliquely from the upper floor flooring to near the ridge - 3 1/2 pieds wide x 3 1/2 pieds deep (scaled) with a non-brick cap.

THE KING’S BAKERY (1735 - 1745)

GENERAL

OBSERVATIONS		(01)	The 1733 descriptions and dimensions were used where not in conflict with the 1734 plans.

(02) 	The 1734 plans conflict with the details provided below as follows:

(a) 	On one 1734 plan a window replaced the doorway that had faced the parade ground. The doorway now appears to face the rations storehouse.

PERIMETER WALLS

FOOTPRINT	(01) 	9 pieds long x 18 1/2 pieds deep (scaled).

DESCRIPTION	(01) 	Masonry.

(02)	[18 pouces thick main walls probably rising off a 2 pieds thick foundation].

(03) 	Exterior wall height: 8 pieds (scaled).

ROOM LAYOUT

QUANTITY		(01) 	One ground floor room [with a 7 pieds high head-room - from flooring to the underside of the ceiling joists].

DESCRIPTION	(01)	Ground floor bakery (15 pieds x 7 3/4 pieds (scaled) with 1 parade ground facing door and 1 water-side side facing window.

FIREPLACES

QUANTITY		(01)	One ground floor masonry bake oven.

DESCRIPTION	(01)	One ground floor oven: Interior measurements - 2 pieds wide x 5 1/2 pieds deep (scaled); Exterior measurements - 7 pieds wide (scaled).

WINDOW OPENINGS

QUANTITY		(01)	One ground floor window openings.

DESCRIPTION	(01) 	Embrasure style.

(02)	Ground bakery window: Inside Measurement - 3 pieds wide x indeterminate pieds high (scaled).

(03)	Ground floor bakery window: Exterior Measurement - 2 pieds wide x indeterminate pieds high (scaled).

EXTERIOR DOOR OPENINGS

QUANTITY		(01)	One ground floor door opening.

DESCRIPTION	(01) 	Embrasure style.

(02)	Ground floor : Inside measurement - 3 3/4 pieds wide x indeterminate pieds high (scaled).

(03)	Ground floor : Exterior measurement - 2 3/4 pieds wide x 7 pieds high (scaled).

(04)	There is an exterior step-up.

MAIN ROOF

DESCRIPTION	(01) 	Hipped roof at one end [but no doubt, both] terminating with an external ball finial.

(02)	Flared eaves.

CHIMNEY STACKS

QUANTITY		(01)	One.

DESCRIPTION	(01) 	Masonry.

(02)	Ground floor fireplace stack (possibly brick): rising from the upper floor flooring to exit at the roof - 4 pieds wide x indeterminate pieds deep (scaled) with a non-brick cap.

THE LANDSCAPE (1735 - 1745)

GENERAL

OBSERVATIONS

There is a gateway between the detached King’s bakery and the rations storehouse. It appears to be of masonry, with finials and an overhead lintel.

TEMPORARY CONSTRUCTIONS (1734 - INDETERMINATE DATE )

GENERAL

OBSERVATIONS

The contractor undertaking the construction effort of 1733-1735 would have raised bridges, forges and lime kilns.

THE FORT (CIRCA 1734 - 1745)

GENERAL

OBSERVATIONS

By the end of 1734, the ditch was near complete. In 1735, construction of the battery was to begin.

This small fort, if built according to the 1733-1734 plans and contracts, would have consisted of two bastions to the rear, joined by three curtains, terminated at the front by a harbour-facing barbette battery (mounting 10 to 12 cannons placed upon a wooden plank platform). Constructed of earth and sod, its perimeter parapet walls were completely surrounded by a palisaded fence, of which most were sunk into an exterior ditch (nearly encompassing the fort) designed, to the east of the battery, beneath the bridge to the main gate, to re-direct mountain water into the harbour. Within the fort stood a central parade ground surrounded on three sides by King’s establishment buildings and the said battery.

The earth, for the fort and parade ground, came from the excavations for the buildings and ditch, but, if more was required, it was to be imported from other places. The battery, desired to be as circular as possible so as to maximize its harbour coverage, was slightly askew. In barbette, its earthen parapet (its batter taking the form shown on the plans) was revetted plank-like, with sods, 20-24 pouces thick and 12-15 pouces long by the greatest width possible to ensure a good bond, the one upon the other, in its entire thickness and length. These sods were to be laid on a thin bed of fine earth, every 6 pouces [sic] of height. Finally, the earthen parapet was to be raised in lifts of 2 pieds well positioned above and against the tail of the sods.

The planking for the platform of the battery, consisted of three pouce thick merisier or oak planks, with each, no less than 9 to 10 pouces wide, nailed with two 7 pouce nails per sleeper (each placed perpendicular to the face of the battery). The planks were to be sound, dry, free of knots or wane, and finished properly with parallel edges. The length of the planks laid parallel to the face of the battery, and organized in panels, was dependant upon the distance between the embrasures (the plans suggest 11 embrasures - and where, using one of two possible ramps, 6 iron cannons may have been mounted in 1744).

The perimeter and interior fencing consisted of straight palisades, of pine, 10 pieds long, 6 or more pouces in diameter, pointed at one end. and set one against the other. Planted in a 2 1/2 pieds deep excavated and back-filled ditch, the 7 1/2 pieds high fence achieved its rigidity in two ways: by a stringer, embedded and pegged (hardwood pegs, and possibly with more than one) to each palisade; and by [main] posts, set every 10 pieds (against which the said stringers are to be placed), and supported, front and back, by braces [attached] 3 pieds from ground level. In the case of the perimeter fencing, the stringer was attached on the parapet side.

Because the 1734 plans incorporate proposals, they do not do justice to the final configuration of either the interior fencing arrangement or the parade ground. Apparently, however, the interior fences may have consumed 1433 palisades, and the parade ground measured 21 toise in width.

THE PROFILE

The 1734 plans illustrated the earth and sod fortification by means of a detailed profile showing, in large scale, general ditch, palisade, escarp, parapet, banquette and like constructions. From the variety of measurements, other calculations, such as degree of batter, are possible. Given the complicated nature of this scheme (Profile en Grand et commun du Fort), it is best to consult the profile directly. However, the parapet did provide one of the more easily described measurements: 8 pieds deep along a downward sloping surface, standing, at the lower edge, 9 pieds higher than floor of the ditch in which stood a 7 pieds high palisade fence. The measurements of the banquette are also describable: 4 1/2 pieds high to the higher top surface of the parapet with a 4 pieds deep standing/kneeling area lying in behind.

(C) THIRD PHASE STRUCTURES (1749/1750 - 1758)

Built to the east of the previous site, but utilizing at least one of the former masonry buildings of the former complex, this new establishment of provisional buildings rose with only its walls and connecting palisades serving as its outer defence.

The rations storehouse (laying westerly) and commander’s lodging (laying easterly) stood in a line with their long sides facing the water. Aligned behind them, perpendicular, was the longer barracks/officers’ lodging/and chapel complex. To the east of the barracks and commander’s structures stood the lodging of the chaplain and surgeon. Shortly after their construction, the officers’ lodgings (if not others) were enlarged even as the former stone buildings were being repaired - in both cases, in some unspecified manner. At some point too, a guard house appeared in the mix.

The declared weakness of these piquet constructions lay, not in technique, whose finite life was well-known and accepted, but rather, in this particular case, in its application (poor workmanship). The first phase earth-fast constructions had lasted upwards of 20 years, or, in other words, as long as expected. Though these 3rd phase structures were considered provisional, all things equal, they might have enjoyed an equal life-span had not a military invasion curtailed their usefulness.

Whether there were ever more formal fortifications is a moot point, for if  they were built during this phase,  they went unmentioned. However, in 1757, there was described a redoubt no longer in use. When it was last utilized is uncertain. However, it was deemed repairable, with its walls still standing high enough to protect a soldier.

For purposes of scaling, Map 1751-36 appears to be the most accurate.

THE COMMANDER’S LODGING (1749 - 1758)

GENERAL

OBSERVATIONS 		(01) 	The statement of expenses conflicts with the scaled plan which illustrates a cabaneau (12 pieds x 9 pieds, with a roof gabled at both ends).

(02) 	The statement of expenses conflicts with the scaled plan which illustrates a roof hipped at both ends.

(03) 	Possibly there is a salle.

(04) 	It was constructed using soldier’s labour, thus raising claims of poor workmanship.

TOTAL COST 		(01)	Circa 1845 livres 11 sols 10 deniers (not including its furnishings).

PERIMETER WALLS

FOOTPRINT 	(01) 	By statement of expenses: 119 running pieds of total length.

(02) 	By scaled plan: 36 pieds long x 22 pieds wide.

DESCRIPTION	(01)	Earth-fast vertical piquets with each piquet:

(a) 	Round.

(b) 	10 pieds long .

(c) 	Approximately 6 pouces in diameter.

(d) 	Set 2 pieds deep into the ground.

(e) 	Set perpendicular in the ground.

(f) 	Set in an excavated trench and back-filled.

(g) 	Set contiguous with a horizontal plank stringer, serving the function of a wall plate, nailed against a portion of the piquets.

(h) 	Caulked with a clay bousillage at its vertical joint.

PRICE		(01)	7 livres 10 sols per running toise (Includes the supply and transport of piquets, other materials, associated work, and workmanship).

TIMBER

QUANTITY		(01)	112 cubic pieds.

DESCRIPTION	(01) 	Ground floor flooring sleepers.

(02) 	Ground floor ceiling/flooring beams.

(03) 	Roofing timbers.

PRICE		(01)	12 [Sic: should be 16] sols per cubic pied (Includes materials and workmanship).

MAIN ROOF: ROOFINGS

QUANTITY 		(01)	35 square toises 5 pieds 4 pouces.

DESCRIPTION	(01)	Nailed double boards.

PRICE 		(01)	9 Livres 10 sols per double square toise (Includes materials and workmanship).

THE TWO GABLE ENDS

QUANTITY		(01)	6 square toises 3 pieds.

DESCRIPTION	(01)	Boards, clapboard style.

PRICE 		(01)	6 livres 10 sols per square toise.

GROUND FLOOR: FLOORINGS

QUANTITY		(01)	20 square toises 5 pieds.

DESCRIPTION	(01)	Nailed 1 1/2 pouce thick planks.

PRICE 		(01)	10 livres 13 sols per square toise (Includes materials and workmanship).

UPPER FLOOR: FLOORINGS

QUANTITY		(01)	20 square toises 5 pieds.

DESCRIPTION	(01)	Nailed 1 1/2 pouce thick planks.

PRICE 		(01)	10 livres 13 sols per square toise (Includes materials and workmanship).

PARTITIONS AND INTERIOR WALL CLADDINGS

QUANTITY		(01)	27 square toises 3 pieds.

DESCRIPTION	(01)	[Vertical] nailed boards.

LOCATION		(01) 	Partitions separating the chambres from the salles.

(02) 	Interior wall cladding at several locations.

PRICE 		(01)	8 livres per square toise (Includes materials and workmanship).

DOORS AND EXTERIOR SHUTTERS

QUANTITY		(01)	4 square toises.

DESCRIPTION	(01) 	6 doors and nails.

(02) 	6 shutters and nails.

PRICE 		(01)	10 livres 10 sols per square toise (Includes materials and workmanship).

[WINDOW] SASHES

QUANTITY		(01)	One square toise 2 pieds.

DESCRIPTION	(01)	7 sashes - large and small.

PRICE 		(01)	30 livres per square toise (Includes materials and workmanship).

FIREPLACES [AND CHIMNEY STACKS]

QUANTITY		(01)	One.

DESCRIPTION	(01)	Back-to-back [rubble-stone] fireplace [with its chimney stack].

FINISH 		(01)	Clay mortar bond with lime and sand crépis à pierres apparentes.

PRICE 		(01)	190 livres (Includes materials and workmanship).

FIREPLACES [AND CHIMNEY STACKS]

QUANTITY		(01)	One.

DESCRIPTION	(01)	Single [rubble stone] fireplace [with its chimney stack].

FINISH 		(01)	Clay mortar bond with a lime and sand crépis à pierres apparentes.

PRICE 		(01)	145 livres (Includes materials and workmanship).

[DOOR] HINGES

QUANTITY		(01)	4 pairs.

DESCRIPTION 	(01) 	2 pairs of strap-hinges with their pintles.

(02) 	2 pairs penture à pommelles.

PRICE 		(01)	5 livres per pair.

SHUTTERS: HINGES

QUANTITY		(01)	6 pairs.

DESCRIPTION	(01)	strap-hinges.

PRICE 		(01)	5 livres per pair.

[WINDOW] SASHES: HINGES

QUANTITY		(01)	3 pairs.

PRICE 		(01)	One livre 10 sols per pair.

[DOOR] LOCKS

QUANTITY		(01)	3.

DESCRIPTION	(01)	Unspecified with fittings.

PRICE 		(01)	6 livres each.

[WINDOW SASH] FICHE A VASE 10 POUCE HINGES

QUANTITY		(01)	4 pairs.

PRICE 		(01)	2 livres 10 sols each.

[WINDOW SASH] VERROUILS A RESSORT SPRING BARREL BOLTS

QUANTITY		(01)	4.

PRICE 		(01)	One livre 10 sols each.

[WINDOW SASH] TARGETTE BOLTS

QUANTITY		(01)	3.

PRICE 		(01)	One livre 10 sols each.

[DOOR] LATCHES

QUANTITY		(01)	5.

PRICE 		(01)	2 livres 10 sols each.

[WINDOW SASH] GLASS PANES

QUANTITY		(01)	84.

DESCRIPTION	(01)	Of different dimensions.

PRICE 		(01)	9 sols each.

THE BARRACKS, OFFICERS’ QUARTERS, CHAPEL AND A PRISON (1749 - 1758)

GENERAL

OBSERVATIONS 		(01) 	The statement of expenses conflicts with the scaled plan which illustrates a roof hipped at both ends.

(02) 	The scaled plan illustrates 3 rooms for the officers and one room of an unspecified use.

(03) 	The scaled plan illustrates a lodging for 48 solders.

(04) 	Boston boards were used to meet its roofing requirements.

(05) 	Possibly there is a chambre.

(06) 	It was constructed using soldier’s labour, thus raising claims of poor workmanship.

TOTAL COST 		(01)	Circa 2879 livres 8 sols 9 deniers (not including its furnishings).

PERIMETER WALLS AND INTERIOR PARTITIONS 	[Barracks, officers quarters, chapel and prison]

FOOTPRINT 	(01) 	By statement of expenses: 273 1/2 running pieds (includes 1 interior partition) of total length.

(02) 	By scaled plan: circa 73 pieds long x 23 pieds wide with an attached prison at one end, and a chapel extension at the other, sectioned as follows:

(a)	circa 10 pieds long x 13 wide pieds (Prison attachment).

(b)	circa 38 long x 23 pieds wide (Barracks).

(c)	circa 21 pieds long x 23 pieds wide (Officers quarters).

(d)	14 pieds long x 23 pieds wide (Chapel).

(e)	circa 5 pieds long x 12 pieds wide (Chapel extension).

DESCRIPTION	(01)	Earth-fast vertical piquets with each piquet:

(a) 	Round.

(b) 	10 pieds long.

(c) 	Approximately 6 pouces in diameter.

(d) 	Set 2 pieds deep into the ground.

(e) 	Set perpendicular in the ground.

(f) 	Set in an excavated trench and back-filled.

(g) 	Set contiguous with a horizontal plank stringer, serving the function of a wall plate, nailed against a portion of the piquets.

(h) 	Caulked with a clay bousillage at its vertical joint.

PRICE		(01)	7 livres 10 sols per running toise (Includes the supply and transport of piquets, other materials, associated work, and workmanship).

TIMBER

QUANTITY		(01)	222 cubic pieds.

DESCRIPTION	(01) 	Ground floor flooring sleepers.

(02) 	Ground floor ceiling/flooring beams (for the Barracks, Officer’s Lodging, and Chapel).

(03) 	Roofing timbers.

PRICE		(01)	16 sols per cubic pied (Includes materials and workmanship).

GROUND FLOOR: FLOORINGS (Barracks)

QUANTITY		(01)	20 square toises 1 pieds.

DESCRIPTION	(01)	Piquets flattened on top surface and placed upon flattened sleepers.

PRICE 		(01)	4 livres per square toise.

UPPER FLOOR: FLOORINGS [Barracks]

QUANTITY		(01)	19 square toises.

DESCRIPTION	(01)	Planed, tongued and grooved planks.

PRICE 		(01)	10 livres 13 sols per square toise (Includes materials and workmanship).

DOORS (Barracks)

QUANTITY		(01)	One.

DESCRIPTION	(01)	5 pieds 6 pouces high x 3 pieds wide.

PRICE 		(01)	5 livres 10 sols (Includes materials and workmanship).

DOOR HINGES (Barracks)

QUANTITY		(01)	One pair.

DESCRIPTION 	(01)	Strap-hinges with their pintles.

PRICE 		(01)	5 livres per pair.

DOOR TRANSOMS (Barracks)

QUANTITY		(01)	One.

DESCRIPTION	(01)	Dormant frame with 8 glass panes.

PRICE 		(01)	7 livres.

[DOOR] LATCHES [Barracks]

QUANTITY		(01)	One.

DESCRIPTION	(01)	Thumb latch.

PRICE 		(01)	2 livres 10 sols.

FIREPLACES [AND CHIMNEY STACKS]

QUANTITY		(01)	One.

DESCRIPTION	(01)	Back-to-back [rubble-stone] fireplace [with its chimney stack] with an additional small fireplace in one of its sides servicing an officer’s room.

FINISH 		(01)	Clay mortar bond with a lime and sand crépis.

PRICE 		(01)	240 livres (Includes materials and workmanship).

FIREPLACES [AND CHIMNEY STACKS]

QUANTITY		(01)	One.

DESCRIPTION	(01)	Single [rubble-stone] fireplace [with its chimney stack].

FINISH 		(01)	Clay mortar bond with a lime and sand crépis.

PRICE 		(01)	145 livres (Includes materials and workmanship).

MAIN ROOF: ROOFINGS (Barracks, officers quarters, chapel, prison)

QUANTITY 		(01)	73 square toises 5 pieds.

DESCRIPTION	(01)	[Nailed] Double [boards].

PRICE 		(01)	9 Livres 10 sols per [double ] square toise (Includes materials and workmanship).

THE TWO GABLE ENDS 	(The large building [Barracks and officers’ quarters], chapel, prison)

QUANTITY		(01)	8 square toises 2 pieds.

DESCRIPTION	(01)	Boards [clapboard style].

PRICE 		(01)	6 livres 10 sols per square toise.

PARTITIONS (Barracks)

QUANTITY		(01)	Unspecified.

DESCRIPTION	(01)	Small planed [nailed] board partition separating the sergeant from the soldiers.

PRICE 		(01)	Unspecified (Includes materials and workmanship).

DOORS (Prison)

QUANTITY		(01)	One.

DESCRIPTION	(01)	Unspecified.

PRICE 		(01)	4 livres 10 sols.

DOOR HINGES [Prison]

QUANTITY		(01)	One pair.

DESCRIPTION 	(01)	Strap-hinges with their pintles.

PRICE 		(01)	5 livres per pair.

DOOR LOCKS [Prison]

QUANTITY		(01)	One.

DESCRIPTION 	(01)	Lock à bosse with its bol.t

PRICE 		(01)	6 livres.

GROUND FLOOR: FLOORINGS (Officers’ quarters)

QUANTITY		(01)	17 square toises.

DESCRIPTION	(01)	Planks.

PRICE 		(01)	10 livres 13 sols per square toise (Includes materials and workmanship).

UPPER FLOOR: FLOORINGS [Officers’ quarters]

QUANTITY		(01)	17 square toises.

DESCRIPTION	(01)	Planks.

PRICE 		(01)	10 livres 13 sols per square toise (Includes materials and workmanship).

PARTITIONS AND INTERIOR WALL CLADDINGS (Officers’ quarters)

QUANTITY		(01)	23 square toises.

DESCRIPTION	(01)	[Vertical nailed boards].

PRICE 		(01)	8 livres per square toise.

DOORS AND EXTERIOR SHUTTERS [Officers’ quarters]

QUANTITY		(01)	2 square toises 1 pied.

DESCRIPTION	(01) 	4 batten doors.

(02) 	2 batten shutters.

PRICE 		(01)	10 livres 10 sols per square toise.

[WINDOW] SASHES [Officers quarters]

QUANTITY		(01)	2.

DESCRIPTION	(01)	Dormant sashes, each with 9 panes of glass.

PRICE 		(01)	7 livres 4 sols each.

[DOOR AND SHUTTER] HINGES [Officers’ quarters]

QUANTITY		(01)	6 pairs.

DESCRIPTION 	(01)	Strap-hinges with their pintles.

PRICE 		(01)	5 livres per pair.

[DOOR] LOCKS (Officers’ quarters]

QUANTITY		(01)	2.

DESCRIPTION	(01)	Unspecified.

PRICE 		(01)	6 livres each.

[DOOR] LATCHES [Officers quarters]

QUANTITY		(01)	4.

DESCRIPTION	(01)	Thumb latch.

PRICE 		(01)	2 livres 10 sols.

SHUTTER HOOKS AND EYES [Officers’ quarters]

QUANTITY		(01)	2.

DESCRIPTION	(01)	Hooks and eyes.

PRICE 		(01)	12 sols each set.

GROUND FLOOR: FLOORINGS (Chapel)

QUANTITY		(01)	8 square toises 5 pieds 8 pouces divided into two sections.

DESCRIPTION	(01)	Planks.

PRICE 		(01)	10 livres 13 sols per square toise.

UPPER FLOOR: CLOSED CEILING [Chapel]

QUANTITY		(01)	8 square toises 5 pieds 8 pouces.

DESCRIPTION	(01)	Tongued and groove ceiling boards planned one side.

PRICE 		(01)	8 livres.

INTERIOR WALL CLADDINGS [Chapel]

QUANTITY		(01)	8 square toises 3 pieds (includes alter table, steps, shelf and steps).

DESCRIPTION	(01)	[vertical nailed] tongued and grooved boards planned one side.

PRICE 		(01)	8 livres per square toise.

[WINDOW] SASHES [Chapel]

QUANTITY		(01)	2.

DESCRIPTION	(01)	2 sashes, each with 4 panes of glass.

PRICE 		(01)	3 livres 4 sols each.

EXTERIOR SHUTTERS [Chapel]

QUANTITY		(01)	2 square toises 1 pied.

DESCRIPTION	(01)	2.

PRICE 		(01)	2 livres each (Includes wood, nails and workmanship).

SHUTTER HOOKS AND EYES [Chapel]

QUANTITY		(01)	2.

DESCRIPTION	(01)	Hooks and eyes.

PRICE 		(01)	12 sols each set.

DOORS [Chapel]

QUANTITY		(01)	One.

DESCRIPTION	(01)	Double board construction, nailed with a diamond shaped pattern.

PRICE 		(01)	12 [Sic: likely 18] livres each (Includes materials and workmanship).

[DOOR] HINGES [Chapel]

QUANTITY		(01)	One pair.

DESCRIPTION 	(01)	Strap-hinges with their pintles.

PRICE 		(01)	5 livres per pair.

[DOOR] LATCHES [Chapel]

QUANTITY		(01)	One.

DESCRIPTION	(01)	Thumb latch.

PRICE 		(01)	2 livres 10 sols.

THE RATIONS STOREHOUSE (1749 - 1758)

GENERAL

OBSERVATIONS 		(01) 	The statement of expenses conflicts with the scaled plan which illustrates a roof hipped at both ends.

(02) 	The statement of expenses for the gable ends of the rations storehouse and chaplain’s/surgeons residence indicates the same measurement total (5 square toises) for buildings of approximately the same scaled width. Thus, this measurement calculation is no doubt correct. The statement of expense for the main roof of the rations storehouse has no other building with a corresponding measurement total. But, in comparison to the others, this figure does appear to be reasonable.

Given the above, the statement of expenses thus contains two major errors in its roof price calculations (320 Livres 17 Sols [9] Deniers and 98 Livres 10 Sols). No doubt, this happened when the figures were transferred from a working to the final copy.

The final total for the entire building of 593 Livres 16 Sols 3 Deniers, is also inaccurate. In determining this sum, the 98 Livres 10 Sols error was corrected, but the 320 Livres 17 Sols figure was not.

(03) 	Boston boards were used to meet its roofing requirements.

(04) 	It was constructed using soldier’s labour, thus raising claims of poor workmanship.

(05) 	Sometimes known as a King’s storehouse.

TOTAL COST 		(01)	593 livres 16 sols 3 deniers. [Corrected total: 565 livres 6 sols 3 deniers].

PERIMETER WALLS

FOOTPRINT 	(01) 	116 1/2 running pieds of total length.

(02)	By scaled plan: circa 38 pieds long x 20 wide pieds.

DESCRIPTION	(01)	Earth-fast vertical piquets with each piquet:

(a) 	Round.

(b) 	10 pieds long.

(c) 	Approximately 6 pouces in diameter.

(d) 	Set 2 pieds deep into the ground.

(e) 	Set perpendicular in the ground.

(f) 	Set in an excavated trench and back-filled.

(g) 	Set contiguous with a horizontal plank stringer, serving the function of a wall plate, nailed against a portion of the piquets.

(h) 	Caulked with a clay bousillage at its vertical joint.

PRICE		(01)	7 livres 10 sols per running toise (Includes the supply and transport of piquets, other materials, associated work, and workmanship).

TIMBER

QUANTITY		(01)	94 cubic pieds 9 pouces.

DESCRIPTION	(01) 	Ground floor ceiling/flooring beams.

(02) 	Wall plates.

(03) 	Roofing timbers.

PRICE		(01)	16 sols per cubic pied (Includes materials and workmanship).

DOORS

QUANTITY		(01)	One.

DESCRIPTION	(01)	Boards with battens.

PRICE 		(01)	8 livres (Includes materials and workmanship).

[DOOR] HINGES

QUANTITY		(01)	One pair.

DESCRIPTION 	(01)	Strap-hinges with their pintles.

PRICE 		(01)	5 livres per pair.

DOOR LOCKS

QUANTITY		(01)	One.

DESCRIPTION	(01)	Unspecified.

PRICE 		(01)	6 livres each.

MAIN ROOF: ROOFINGS

QUANTITY 		(01)	30 square toises 4 pieds 8 pouces.

DESCRIPTION	(01)	Double boards.

PRICE 		(01)	9 livres 10 sols per [double ] square toise (Includes materials and workmanship).

THE TWO GABLE ENDS

QUANTITY		(01)	5 square toises.

DESCRIPTION	(01)	Boards, clapboard style.

PRICE 		(01)	6 livres 10 sols per square toise.

THE CHAPLAIN AND SURGEON'S LODGING (1749 - 1758)

GENERAL

OBSERVATIONS 		(01) 	The statement of expenses agrees with the scaled plan which illustrates a roof gabled at both ends.

(02) 	It was constructed using soldier’s labour, thus raising claims of poor workmanship.

TOTAL COST 		(01)	Circa 1438 livres 6 sols 8 derniers (not including its furnishings).

PERIMETER WALLS

FOOTPRINT 	(01) 	107 running pieds of total length.

(02) 	By scaled plan: circa 31 pieds long x 20 pieds wide with an extension, at one end to the side, measuring 10 pieds long by 9 wide pieds.

DESCRIPTION	(01)	Earth-fast vertical piquets with each piquet:

(a) 	Round.

(b) 	10 pieds long.

(c) 	Approximately 6 pouces in diameter.

(d) 	Set 2 pieds deep into the ground.

(e) 	Set perpendicular in the ground.

(f) 	Set in an excavated trench and back-filled.

(g) 	Set contiguous with a horizontal plank stringer, serving the function of a wall plate, nailed against a portion of the piquets.

(h) 	Caulked with a clay bousillage at its vertical joint.

PRICE		(01)	7 livres 10 sols per running toise (Includes the supply and transport of piquets, other materials, associated work, and workmanship).

INFILL

QUANTITY		(01)	Unspecified.

DESCRIPTION	(01)	An [additional] clay bousillage caulking in all the joints of the piquets.

LOCATION		(01)	Chaplain’s lodging.

PRICE 		(01)	6 livres.

TIMBER

QUANTITY		(01)	130 cubic pieds 10 pouces.

DESCRIPTION	(01) 	Ground floor sleepers.

(02) 	Ground floor ceiling/flooring beams.

(03) 	Roofing timbers.

PRICE		(01)	16 sols per cubic pied (Includes materials and workmanship).

MAIN ROOF: ROOFINGS

QUANTITY 		(01)	29 square toises 2 pieds.

DESCRIPTION	(01)	Nailed double boards.

PRICE 		(01)	9 livres 10 sols per double square toise (Includes materials and workmanship).

THE TWO GABLE ENDS

QUANTITY		(01)	5 square toises.

DESCRIPTION	(01)	Boards, clapboard style.

PRICE 		(01)	6 livres 10 sols per square toise.

FIREPLACES [AND CHIMNEY STACKS]

QUANTITY		(01)	One.

DESCRIPTION	(01)	Back-to-back [rubble-stone] fireplace [with its chimney stack].

FINISH 		(01)	Clay mortar bond with lime and sand crépis à pierres apparentes.

PRICE 		(01)	190 livres (Includes materials and workmanship).

GROUND FLOOR: FLOORINGS

QUANTITY		(01)	17 square toises 5 pieds.

DESCRIPTION	(01)	Unspecified [planks].

PRICE 		(01)	10 livres 13 sols per square toise [Includes materials and workmanship].

UPPER FLOOR: FLOORINGS

QUANTITY		(01)	17 square toises.

DESCRIPTION	(01)	Unspecified [planks].

PRICE 		(01)	10 livres 13 sols per square toise [Includes materials and workmanship].

PARTITIONS AND INTERIOR WALL CLADDINGS

QUANTITY		(01)	27 square toises.

DESCRIPTION	(01)	Unspecified [vertical boards].

LOCATION		(01)	In both lodgings (At least a cabinet and a chambre existed in the surgeons lodging).

PRICE 		(01)	8 livres per square toise [Includes materials and workmanship].

WINDOW ]SASHES[

QUANTITY		(01)	2.

DESCRIPTION	(01)	Dormant sashes, each with 9 panes of glass.

PRICE 		(01)	7 livres 4 sols each [Includes materials and workmanship].

WINDOW ]SASHES[

QUANTITY		(01)	3.

DESCRIPTION	(01)	Sashes, each with 4 panes of glass.

PRICE 		(01)	3 livres 4 sols each (Includes materials and workmanship).

DOORS AND EXTERIOR SHUTTERS

QUANTITY		(01)	3 square toises 1 pied.

DESCRIPTION	(01) 	6 doors like previous ones.

(02) 	5 shutters like previous ones.

PRICE 		(01)	10 livres 10 sols per square toise (Includes materials and workmanship).

[DOOR SHUTTER] HINGES

QUANTITY		(01)	11 pairs .

DESCRIPTION 	(01)	Strap-hinges with their pintles.

PRICE 		(01)	5 livres per pair.

[DOOR] LOCKS

QUANTITY		(01)	3.

DESCRIPTION	(01)	Unspecified with fittings.

PRICE 		(01)	6 livres each.

[DOOR] LATCHES

QUANTITY		(01)	6.

DESCRIPTION	(01)	Thumb latch.

PRICE 		(01)	2 livres 10 sols.

SHUTTER HOOKS AND EYES

QUANTITY		(01)	5.

DESCRIPTION	(01)	Hooks and eyes.

PRICE 		(01)	12 sols each set.

THE BAKERY (1749 - 1758)

GENERAL

OBSERVATIONS 		(01) 	The statement of expenses conflicts with the scaled plan which does not illustrate a bakery. This would suggest that the bakery, which utilized 2 walls of the former pre-1745 [bakery] lies outside the boundaries of this plan.

(02) 	It was constructed using soldier’s labour, thus raising claims of poor workmanship.

(03)	The [pre-existing ovens] required at least 7,500 bricks to repair them.

TOTAL COST 		(01)	Circa 194 livres 15 sols (not including its furnishings).

PERIMETER WALLS

FOOTPRINT	(01)	27 running pieds of total length (2 walls only).

OVEN AND CHIMNEY

STACKS

QUANTITY		(01)	One.

DESCRIPTION	(01)	Brick oven with its torchis stack.

PRICE 		(01)	100 livres [Includes materials and workmanship].

MAIN ROOF: ROOFINGS

QUANTITY 		(01)	Unspecified.

DESCRIPTION	(01) 	Rafters: Partly of squared-off piquets and partly of round piquets.

(02) 	Covering: Tree bark.

PRICE 		(01)	40 livres.

THE TWO GABLE ENDS

QUANTITY		(01)	Unspecified.

DESCRIPTION	(01)	Bousillage and clay torchis.

PRICE 		(01)	9 livres (Includes materials and workmanship.

GLASS PANES

QUANTITY		(01)	4.

DESCRIPTION	(01)	Unspecified.

PRICE 		(01)	10 sols each.

GROUND FLOOR: FLOORINGS

QUANTITY		(01)	25.

DESCRIPTION	(01)	Flattened on upper surface.

PRICE 		(01)	10 livres.

THE SENTRY BOX (1749 - 1758)

GENERAL

OBSERVATIONS 		(01) 	The statement of expenses conflicts with the scaled plan which does not illustrate a sentry box.

TOTAL COST 		(01)	24 livres.

PERIMETER WALLS

QUANTITY 		(01)	One.

DESCRIPTION	(01)	1/2 timber with[ an exterior] board [cladding].

PRICE		(01)	24 livres.

THE PERIMETER AND INTERIOR FENCE (1749 - 1758)

GENERAL

OBSERVATIONS 		(01)	The scaled plan illustrates both a perimeter and interior fencing arrangement. In its design the perimeter fence incorporates several of the piquet walls of the buildings themselves - one wall each of the barracks complex, the rations storehouse and the chaplains and the surgeons lodging. The only exception are the walls of the commander’s lodging which is set back from the perimeter wall.

Interior fencing arrangements isolate areas behind two buildings from the place du quartier. Sited in the commander’s enclosed space is his outbuilding, while in that of the chaplain/surgeon’s is nothing of a structural nature.

The perimeter wall (fences and buildings) formed a four-sided protective enclosure. In general it measured 157 pieds along the water-side, depths of 136 pieds and 104 pieds, connected at the rear by an irregular defensive line measuring 150 pieds, aligned, from one point to the other.

The scaled plan also indicates two gateways (circa 12 pieds and 4 1/2 pieds wide) in the perimeter fence. None appear in the interior fences.

TOTAL COST 		(01)	557 livres 13 sols 4 deniers.

PALISADES OF PIQUETS

QUANTITY 		(01) 	478 running pieds of piquets.

(02) 	By scaled plan:

(a)	Perimeter Fencing: circa 408 running pieds.

(b)	Interior Fencing: circa 57 running pieds.

DESCRIPTION	(01)	Each piquet was:

(a)	Round.

(b) 	[Set perpendicular into an] excavation trench.

(c) 	Back-filled.

(d)	[Tied to the others by a] nailed stringers].

PRICE		 (01)	557 livres 13 sols 4 deniers.(Includes materials and workmanship).

THE GUARD HOUSE (CIRCA 1750 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS 		(01) 	N/A.

THE REDOUBT (INDETERMINATE DATE - 1758)

GENERAL

OBSERVATIONS 		(01) 	Its construction date is unknown.

(02) 	Although no longer in use in 1757, it was deemed repairable, with walls still standing high enough to protect a soldier.

(III) RELATED KING’S

ESTABLISHMENT CONSTRUCTIONS

(1716 - 1758)

THE L’ANCIENNE INTENDANCE (COMMISSAIRE-ORDONNATEUR)

LODGING (1716 -INDETERMINATE DATE)

GENERAL

OBSERVATIONS

To accommodate his periodical visits to the place, the Commissaire-Ordonnateur had caused to be built a small lodging (30 x 20 pieds). This building was of colombage construction which he deemed superior to the commonly found post constructions.

THE FIRST (ANCIEN BRIQUETERIE) BRICK KILN (1716 - 1723)

GENERAL

OBSERVATIONS

What is known is that the oven had an interior measurement of 16 pieds long by 14 pieds wide and rose on 2 pieds wide walls to a height of 9 pieds (or, for calculation purposes, totalling 64 running pieds or 16 square toise). Along its length, within, were spotted 5 benches, of 1 pieds of height by 2 pieds of thickness. At each end of the kiln was a 3 pieds extension, (totalling 38 running pieds for purposes of calculation) forming a square place, 4 pieds high, with walls 1 pied thick, where the wood was to be stored. During firings, 80 re-usable boards were placed, to cover the oven.

According to a contemporary review, the overall measurements of the oven that produced the final total 16 square toise (or 576 square pieds: 9 x [16 + 14 + 16 + 14 + 2 + 2]) were slightly in error as it was at least 3 toise short of the expected result. However, the review did not provide a correction.

Also perplexing are the two storage areas for the wood. However, the 38 running pieds (19 + 19 pieds) does make sense if at each end of the kiln was an extension 3 pieds long by 13 pieds wide (3 + 13 + 3 = 19 running pieds) divided by two 1 pieds thick walls thus creating 3 equal compartments of 3 pied x 3 pied.

Destroyed by fire, the kiln was rebuilt at a re-located Nouvelle Briqueterie site.

THE FIRST (ANCIEN BRIQUETERIE) BRICK KILN SHED (1716 - 1723)

GENERAL

OBSERVATIONS

It was destroyed by fire.

THE SECOND BRICK KILN (1718 - 1723)

GENERAL

OBSERVATIONS

Possibly integrated with or next to the first kiln, it was to be built of stone.

THE THIRD (NOUVELLE BRIQUETERIE) BRICK KILN (1723 - pre-1745)

GENERAL

OBSERVATIONS

In a new location, 3 buildings are shown

THE PORTAGE ROADWAY (1716 - 1758)

GENERAL

OBSERVATIONS

The known work on this roadway was relatively inexpensive, apparently comprised of 341 toise in length of land clearance, as well as some later repairs. If, however, it followed the pre-existing 17th century portage, which, prior to this work, was already deemed serviceable, then it may have been at least 15-18 pieds wide.

PORTAGE ROADWAY STRUCTURES (CIRCA 1717 - INDETERMINATE DATE)

GENERAL

OBSERVATIONS

A cabin, of poor quality, where rations were once stored, stood somewhere near the portage roadway, possible at the Bras d’Or Lake end. Other structures, on the harbour side, located apparently in the roadway itself, may too have served establishment needs.

ENDNOTES

September 02, 1713. For its precise location, see: Map ND - 278 (1714); Map ND - 191 (1715).

Map 1713 - 01; October 20, 1713.

March 20 (o.s.), 1714.

1714-Memoir.

August 25, 1714.

September 22, 1714.

Map 1714 - 06.

[1714] - Memoir.

[1714] - St. Pierre; Map ND - 277 (1714); Map ND - 278 (1714).

[1714] - St. Pierre;  Map ND - 277 (1714); Map ND - 278 (1714).

[1714] - St. Pierre;  Map ND - 277 (1714); Map ND - 278 (1714).

April 04, 1715.

August 15, 1715.

August 03, 1715; September 09, 1715; September 10, 1715; September 21, 1715. For the precise location of the proposed fort see: Map ND - 191 (1715).

1715 - Bordereau.

Map ND - 191 (1715).

November 10, 1715; December 03, 1715; March 14, 1716.

August 15, 1715-September 30, 1716.

March 28, 1716; December 02, 1715.

Map ND - 191 (1715).

June 27, 1716.

Map 1716 - 06; December, 1716; Map 1779 - 05.

March 14, 1716.

December 08, 1716.

December 08, 1716.

April, 1716; December 01, 1716.

November 28, 1716.

April 22, 1716; May 23, 1716.

April 27, 1716.

June 27, 1716; Map 1716-04.

October 08, 1716; October 26, 1716; December 22, 1716; October 26, 1714; 1714 - Memoir.

June 04, 1715; July 07, 1715; November 05, 1715; December 22, 1716.

December 01, 1716.

May 01, 1717; 1718 - Expenditure État.

Map 1716 - 01.

October 26, 1716; December 22, 1716.

1716 - Devis - Port Toulouse.

1716 - Avant Toisé 01; 1716 - Avant Toisé 02; and 1716 - Avant Toisé 03. See F and E on Map 1717 - 04 and Map 1717 - 04A for the precise location of the new Port (F) and the former Port (E). See also: ND - 122 (1717) (In scaling, some fortification and building measurements match, more or less, but others are substantially different).

1716 - Avant Toisé 01; 1716 - Avant Toisé 02; 1716 - Avant Toisé 03; 1716 - Devis - Port Dauphin; 1716 - Avant Toisé - Port Dauphin; and 1716 - Avant Toisé - Louisbourg; May 01, 1717; 1716 - Abridged Expenses. See designations I, K and M on Map 1717 - 04 and Map 1717 - 04A for the precise location of redoubt (I), battery (B) and battery (M) respectively.

May 01, 1717; Map 1717-04; Map 1717-04A.

Map 1717 - 04; Map 1717 - 04A; Map ND - 122 (1717) . In scaling Map ND - 122 (1717), some measurements, more or less, match written fortification and building measurements, but others deviate substantially.

March 17, 1717; November 13, 1717; August 22, 1718.

June 29, 1717; November 13, 1717.

November 19, 1717.

March 18, 1719.

Map 1717 - 06. [This map is missing from the Fortress of Louisbourg Map Collection and so could not be examined].

May 22, 1717; June 26, 1717; November 17, 1717.

1717- Disposition.

1717 - Required Funds État.

June 12, 1717; 1717 - Disposition.

1716-1717 - October 01, 1716 - September 30, 1717.

September 09, 1717. See also: 1716 - November 16.

December 31, 1717.

September 09, 1717; November 19, 1717; 1717 - Work-To-Date.

September 09, 1717; November 19, 1717.

1717 - Bordereau.

November 30, 1717.

For example, see: December 10, 1718.

1717 - Devis; September 09, 1717.

Map ND - 148 (1717).

1717 - Devis.

November 19, 1717.

September 09, 1717.

November 19, 1717.

1717 - Census.

August 09, 1717.

November 19, 1717.

1718 - Expenditure État.

1718 - Expenditure État; See also: November 21, 1718.

April 01, 1718.

March 18, 1719.

June 25, 1718.

1718 - Expenditure État; 1718 - Expenditures Necessary.

1718 - Expenditure État.

1718 - Fortifications.

August 02, 1718.

October 19, 1718.

Map 1718-05; Map 1718-05A.

1718 - Fortifications; 1718 - Project; March 04, 1719.

January 08, 1719; January 11, 1719.

January 09, 1719.

July 10, 1720.

1719 - Bordereau 01; June 17, 1720.

March 07, 1719; June 20, 1720.

November 10, 1720.

1719 - Required Funds État

August 08, 1720; August 26, 1720.

1720 - Census.

1720 - Bordereau.

November 11, 1720.

February 24, 1721.

March 24, 1721; July 01, 1721; November 26, 1721.

July 01, 1721.

November 26, 1721.

November 29, 1721; November 30, 1721.

March 17, 1722.

May 12, 1722; 1722 - Orders.

May 05, 1722; May 12, 1722; 1722 - Orders.

September 02, 1722.

December 02, 1722.

May 05, 1722.

May, 1723.

May, 1723; November 01, 1723.

1723 - Vallée.

December 29, 1723; Map 1723 - 05.

1723 - Census.

Map 1723 - 05.

1723 - Orders; May 09, 1724.

December 29, 1723; 1723 - Orders.

Map 1723 - 05.

May 09, 1724.

June 20, 1724; June 26, 1724; November 15, 1724; July 25, 1725.

July 25, 1725.

1724 - September.

June 26, 1724.

1724 - Census; May 22, 1725; July 29, 1725.

July 31, 1725.

April 10, 1725.

July 25, 1725; November 01, 1725.

December 21, 1725.

July 25, 1725.

June 25, 1726.

November 20, 1726; June 10, 1727.

1726 - Census.

November 26, 1727; November 12, 1730.

December 18, 1729.

November 12, 1730.

November 29, 1731.

Map 1731-6; November 29, 1731; April 15, 1732.

December 02, 1730.

June, 1731.

November 25, 1731; November 29, 1731; Map 1731-07. See also: June 19, 1732.

Map 1731 - 06. See also: Map ND - 74 (1725-1745).

June 19, 1732; November 11, 1732.

June 19, 1732; November 11, 1732.

September 27, 1732.

November 16, 1732; 1733 - Fortification Funds; 1733 - Marché; 1733-1736 - Memoir.

June 30, 1733; October 14, 1733.

October 23, 1733.

Map 1733-10; Map 1733-10A; Map 1733-11; Map 1733-11A; Map 1733-12; Map 1733-12A; Map 1733-13.

May 12, 1734.

September 18, 1733; September 28, 1733.

September 18, 1733; September 28, 1733; 1733 - Marché.

September 18, 1733; September 28, 1733.

September 28, 1733; 1733 - Marché.

October 10, 1733; October 21, 1733.

Map ND - 126  (1733).

Map ND - 126 (1733).

September 17, 1733.

October 14, 1733; October 23, 1733.

Map ND - 187 (Before 1734).

October 14, 1733; October 23, 1733.

October, 1733.

October 01, 1733.

Map ND - 126 (1733). See also: Map ND - 74 (1725-1745).

January 23, 1734; May 04, 1734.

November 04, 1734; November 05, 1734.

November 06, 1734; April 25, 1735.

November 06, 1734.

November 01, 1734; November 06, 1734; Map 1734-09.

November 03, 1734; 1734 - Required Fortification Funds État; 1733-1736 - Memoir.

November 06, 1734.

Map 1734-09; Map 1734-09A and Map 1734-09B; and Map ND - 148 (1734).

Map 1734-09; Map 1734-09A and Map 1734-09B; Map ND - 126 (1733).

Map 1734-09; Map 1734-09A and Map 1734-09B; November 06, 1734.

November 06, 1734; April 25, 1735.

Map 1734 - 09.

Map 1734 - 09; November 04, 1734.

1734 - Census.

October 01, 1734.

October, 1734; October 05, 1734.

Map ND - 126 (1733).

April 25, 1735; Map 1734-09; Map 1734-09A and Map 1734-09B; November 04, 1734.

August 10, 1735.

April 25, 1735; October 28, 1735.

April 25, 1735; August 10, 1735.

October 28, 1735.

October 28, 1735.

April 25, 1735.

October 28, 1735; December 11, 1735; 1735 - Funds Ordered.

1733-1736 - Memoirs; 1735 - Funds Ordered.

October 28, 1735.

April 25, 1735.

May 15, 1736; October 15, 1736; November 10, 1736; 1736 - Collongue.

November 10, 1736; November 18, 1736; April 30, 1737.

1733-1736 - Memoir; April 25, 1735; 1735 - Expenditures;  September 15, 1736. See also: November 16, 1732; May 25, 1733; 1733 - Fortification Funds; May 10, 1734; May 11, 1734; September 06, 1734; October 05, 1734; November 03, 1734; 1734 - Required Fortification Funds Etat; April 25, 1735; May 02, 1735; October 28, 1735; 1735 - Expenditures; 1735 - Funds Ordered; September 15, 1736.

October 30, 1737.

1737 - Census.

May 06, 1738.

April 30, 1738; 1738 - Ganet.

September 05, 1738; September 30, 1739.

September 27, 1738.

1738 - Bordereau.

October 24, 1738; November 05, 1738.

November 15, 1738.

October 05, 1739; October 22, 1739.

October 04, 1740; May 12, 1741.

October 04, 1740.

June 03, 1741.

October 01, 1741.

1741 - Guard Details.

September 27, 1742.

June 20, 1743.

September 22, 1743.

May 21, 1744.

1744 - Bordereau 01

September 15, 1744.

June 05, 1744; 1744 - Bordereau 01.

November 18, 1744.

March 30, 1745.

May 02, 1745.

May 04, 1745.

May 10, 1745; 1749 - Storehouse Disbursements; September 23, 1745.

May 15, 1745; May 16, 1745; May 17, 1745.

1760 - Pichon.

August 20, 1749.

September, 1749; November 05, 1749; 1749 - Bordereau.

1749 - Storehouse Disbursements.

August 22, 1749; 1749 - Bordereau.

September 03, 1749.

September, 1749.

1749 - Required Funds État; 1749 - Repairs.

August 21, 1749; 1749 - Bordereau.

1749-1750 - Port Toulouse Constructions; Map 1750 - 03; September 12, 1751; November 20, 1751. See also: Map 1751-36  which has a more accurate scale.

June 23, 1750.

Map 1750 - 03. See also, for a close copy:  Map 1751-36.

1750 - Bordereau.

November 03, 1750.

Map 1750 - 03; Map 1751 - 36.

December 30, 1750.

December 29, 1751.

1750 - Storehouse Sales.

December 29, 1751.

October 15, 1750; 1750 - Bordereau.

June 23, 1750; July 16, 1750; October 27, 1750; 1750 - Mutiny.

September 28, 1750; December 09, 1750.

1750 - Memoir.

December 29, 1751; Map 1751 - 38.

December 29, 1751; Map 1751 - 38 and Map 1751 - 38A (The form of the complex on this general plan clearly mimicked more detailed plans such as 1750-3 and 1751-36); 1749-1750 - Port Toulouse Constructions; October 15, 1751.

November 20, 1751.

December 29, 1751.

May 25, 1752.

August 17, 1751; August 19, 1751; December 29, 1751.

Map 1751 - 03.

Map 1751 - 49; December 29, 1751.

December 29, 1751.

Map 1751 - 38.

December 29, 1751.

November 20, 1751.

December 29, 1751.

Map 1751 - 03; Map 1751 - 38.

February, 1752; Map 1752 - 07; 1760 - Pichon.

February, 1752; 1760 - Pichon.

1760 - Pichon.

December 13, 1751; December 14, 1751; Map 1752-03;  January 14, 1752.

1752 - Required Funds État.

January 14, 1752; January 18, 1752; June 12, 1752; October 02, 1752; December 04, 1752.

January 12, 1752; Map 1752 - 03.

May 25, 1752; June 12, 1752.

January 18, 1752; June 12, 1752; April 13, 1753.

January 18, 1752.

April 13, 1753.

May 25, 1752; October 18, 1752.

January 04, 1752.

February 13-20, 1752; 1760 - Pichon.

Map 1752 - 07.

September 26, 1753.

October 06, 1753.

October 15, 1753.

April 13, 1753; October 12, 1753.

May 06, 1754.

May 06, 1755.

June 07, 1755.

August 29, 1756.

December 16, 1756.

1756 - Bordereau.

May 02, 1757.

May 02, 1757.

May 02, 1757.

May 02, 1757.

1757 - Bordereau.

May 02, 1757.

1757 - Bordereau.

May 02, 1757.

May 02, 1757.

June 06, 1758.

June 19, 1758; 1758 - Boishébert.

November 14, 1764.

November 01, 1768. See also: 1787-1788 - Description.

April 25, 1740.

1726 - Census.

1720 - Census.

1717 - Census.

1717 - Census.